Date: 20th November 2023

Participants: Voigtlander, McGill, Rienecker, Sherman, Micallef

Title: Introductory CSEM Meeting

Items discussed:

- Black winch (480 V) cannot be used on board the Shana Rae or Fulmar.

- Fulmar schedules will be available in January 2024.

- Weathered out days on the Fulmar are paid in full.

- Winch should ideally be purchased with funds from 2023 projects (Paull and Micallef).

Action items:

- Upload specifications of SWAN instrument to shared project folder: Micallef

- Ask University of Kiel partners if Voigtlander can join April 2024 CSEM survey: Micallef

- Send Constable contact details to Rienecker to check about winch used by Scripps: Micallef

- Check possibility of shifting Erickson hours between projects: Sherman

- Book vessel for September 2024 survey in January 2024: Micallef, Sherman

- Obtain a quote for a suitable winch: Rienecker