CPF Deployment plan

- Define deployment date, location and duration (Jacki/Joseph)

  - Coordinate pre-cruise with Jared

- Engineering verification ready for deployment (Gene/Eric)

  - Engineering makes sure that CPF has the right software loaded and it works.

- Science verification ready for deployment (Jacki/Joseph)

  - Make sure the charge cycle is complete.

- Stage for Jared (Jacki/Joseph)

  - Put the CPF on the deployment cart and roll it to wherever we agree the transfer point is (high bay, dock house, ???).

  - Verify the CPF passes its pre-deployment check.

  - Power down the CPF

- Load on the Paragon (Jared and crew)

  - Repeat pre-deployment check

- Deploy (Jared and crew)

  - When the CPF is submerged, send CPF deployment e-mail alias time and lat/lon.

- Monitor deployment (Jacki/Joseph)

  - Need to designate specific responsible individual (and team if necessary)

  - Note: Matlab scripts exist to process the SBD e-mails and create data summaries and KML files for Google Earth.  And we’re working on a web page to do the same thing.

- Recover (Jared and crew)

  - Unload and let Jacki/Joseph know

- Get the CPF (Joseph/Jacki)

  - Put it on the charger

- Download the data (Joseph/Jacki)

  - Notify the data consumption team (Joseph/Jacki)

- Review the data and agree on code changes if any (All)