CPF Task List 
SN001
1. External reservoir tube clamps 2X
a. Design
b. Machine
c. Test fit
d. Redrill thru holes for isolators
e. Anodize
f. Install
2. Battery board (LHE CCA)
a. Design
b. [bookmark: _GoBack]Layout
c. Build
d. Test
e. Install
3. Software
a. Finish science logger
b. Iridium file transfer 
4. Tank test
5. At sea test
SN002 and SN003
6. Integrate old bucket bellows 
a. Design
b. Drawings
c. Submit to shop
d. Integrate into 2X CPFs
7. Modify inner bellows to flange design
a. Design
b. Drawings
c. Submit to shop
d. Integrate into 2X CPFs
8. Misc Mechanical
a. 2X inner bellows guide shell
i. Design
ii. roll
b. 2X wire trays
i. Design
ii. Bend
c. 2X elex trays
i. Design
ii. Bend
iii. Weld
iv. Install PEM nuts
v. Build up elex module
d. Machine 2nd housing
i. Test fit
ii. Anodize both housings
9. Tank test
10. At sea test
On hold
11. High density battery pack
12. Test Tank Prototype



