CPF Task List

SN001

- External reservoir tube clamps 2X

  - Design

  - Machine

  - Test fit

  - Redrill thru holes for isolators

  - Anodize

  - Install

- Battery board (LHE CCA)

  - Design

  - Layout

  - Build

  - Test

  - Install

- Software

  - Finish science logger

  - Iridium file transfer

- Tank test

- At sea test

SN002 and SN003

- Integrate old bucket bellows

  - Design

  - Drawings

  - Submit to shop

  - Integrate into 2X CPFs

- Modify inner bellows to flange design

  - Design

  - Drawings

  - Submit to shop

  - Integrate into 2X CPFs

- Misc Mechanical

  - 2X inner bellows guide shell

    - Design

    - roll

  - 2X wire trays

    - Design

    - Bend

  - 2X elex trays

    - Design

    - Bend

    - Weld

    - Install PEM nuts

    - Build up elex module

  - Machine 2nd housing

    - Test fit

    - Anodize both housings

- Tank test

- At sea test

On hold

- High density battery pack

- Test Tank Prototype