September 2007


-MFB + SPE + Heater Block

-Develop Fluidics Protocols and Scripts (coordinate with Brent)

September 2007 – March 2008


-Integrate MFB + SPE + PCR + CAV
March 2008 – June 2008


-Integrate Benchtop MFB+SPE+PCR with Core


-Shallow Deployment

June 2008 – September 2008


-Integrate MFB+SPE+PCR with 4K Core


- Deep Deployment

September 2008 – December 2008


-2nd Core with MFB+SPE+PCR




July       	Aug		Sept		Oct		Nov		Dec		Jan		Feb		March





Ready for dye testing and Tee Fittings





Protocol dev. [Coord. w/ Brent]


Need SPE Column


Extraction T Fittings


Heater & temperature sensor.


Get input from Dzenitis





MFB + SPE+ heater





RUBY





Test Scripts and software mods.


Add CAV mod to Core


Add 7th Dwarf (Bashful) 


Get PCR from LLNL





Integrate MFB+SPE+PCR with  CAV and Core








