February 3, 2009

What we need to for 2 more cores and 7 MFB’s as of the above date:
February 3, 2009

What we need to for 2 more cores and 7 MFB’s as of the above date:

	What?
	We have:
	We Need:

	Rotary Valve Motors
	13;enough for 3 MFB’s (need 4/mfb)
	16; gives motors for 7 MFB’s and one spare (PO emailed 2/6/9)

	Syringe Frame
	7
	0

	Valve/encoder stuff (rib, mount, gear, coupler)
	22;enough for 5 MFB’s (need 4/mfb)
	6  need (15 hubless gears, 5 hubbed gears ordered 2/6/9 SPD/SI) have enough couplers, encoders, ribs, and frames)

	VICI valves
	5 AIV’s
	4 AIV’s (we already have custom rotors for these)  (PO requested 2/6/9)

	
	7 ASV’s (w/old large port stator)
	0

	
	7 ASV (w/new [all same port] cap)
	0

	
	7 ATV
	0

	
	7ARV
	0

	Dwarf Stack
	7 Dwarf boards
	0

	
	7 R-Valves
	0

	
	7 Sensor boards
	3

	12V regulator boards
	0
	8  (rec’d 2/4/9)

	Temperature Sensor
	0
	7  (rec’d 2/4/9)

	Thermal Board
	7
	0

	Host Boards
	11
	0

	Flash cards
	7
	4  (ordered from Amazon 2/6/9)

	power reg/gateways
	2
	5  (rec’d 2/4/9)

	SPE block/heater
	7
	0

	SPE column holder
	5
	2

	Back burner

circuit board panel
	0
	7  (rec’d 2/6/9)

	
	
	



