The task is to design new 4000m (titanium) housings for ISUS. (ASTEP II will cover the design expenses.) Target schedule is to have deployable hardware by end of year.

Depth Rating:                4000m Sea Water

Hydrotest:                    110%

Operational Temp:        Same as DESP, 0-30 C

Design Factors:             1.5 to Yield, 2.0 to Buckling

Housing requirements:

* Match existing interior geometry and mounting points for existing hardware.

* Provide easier assembly than current. Face seal o-rings are acceptable. Torpedo lock or other endcap retention method is preferred.

* Cap removal process is needed. Avoid jacking screws; damages the anodized surface, produces chips.

* No galvanic material reactions.

* Probe port to mate with current face seal high pressure probe.

(Drawings will be requested from probe mfg. by Coletti.)

* Check vent fitting pressure capability, currently Ti Swagelok fittings (Ti-8-VCO-1-8ST). Redesign if necessary.

* Seacon MinK FCR (long or regular) is the intended electrical fitting.

* Constant cylindrical O.D. (no neck down)

* Long term (1 year) deployable materials.

Notable usages:

* Intended use is on the 4km Deep ESP

* Vacuum leak tested with Helium.

* Nitrogen filled, with desiccant packs.

* Electrically isolated inside

* ISUS frame mounts to probe end.

* Power board mounts to port end, convective cooling ok

Deliverables:

* Designs for housing; cylinder, endcaps and any other fabricated parts needed for the housing. Including, solid models, FEA (and other) calculations, machining drawings, and assembly drawings as needed.

* Specifications for purchased components; fittings, connectors, o-rings, etc.

* Team and peer design reviews as appropriate. (PDR and CDR)