- Locate Spheres

  - Benthos 2040-17V

  - Qty 4

  - DMO has enough

  - Type of hard hat?

- Determine Release Bridal

- Acoustic Releases

  - 3 identified

    - 12 and 13 kHz

    - Different codes

  - Paul C servicing

- Top side

  - Located UDB and should work as command

  - Rosal Group replacing battery

  - LF transducer placed with mooring

- Order Wire rope

  - Long lead time

  - 200m

- Anchor

  - Locate 2500 lbs of wheel

    - Erick R is helping

  - Build anchor

- Mooring line hardware

  - Shackles

  - Links

  - Stainless or Galvanized

  - Swivels

    - Recommendation as to part number

  - Pear Links

  - Chain

- Make-up Pieces

  - 5, 2, 2, 1m

  - Carpenter rigging can supply

  - Make, part number for tube-thimble?

- Battery Packs

  - Receive Batteries 12/19

  - Load

- ESP internal wiring

- Deck equipment

  - Skookum

  - Lowering line

- Flasher

- Beacon

- CTD mounting

- Sat Phone integration