
1. Locate Spheres
0. Benthos 2040-17V
0. Qty 4
0. DMO has enough
0. Type of hard hat?
1. Determine Release Bridal
1. Acoustic Releases
2. 3 identified
0. 12 and 13 kHz
0. Different codes
2. Paul C servicing
1. Top side
3. Located UDB and should work as command
3. Rosal Group replacing battery
3. [bookmark: _GoBack]LF transducer placed with mooring
1. Order Wire rope
4. Long lead time
4. 200m
1. Anchor
5. Locate 2500 lbs of wheel
0. Erick R is helping
5. Build anchor
1. Mooring line hardware
6. Shackles
6. Links
6. Stainless or Galvanized
6. Swivels
3. Recommendation as to part number
6. Pear Links
6. Chain
1. Make-up Pieces
7. 5, 2, 2, 1m
7. Carpenter rigging can supply
7. Make, part number for tube-thimble?
1. Battery Packs
8. Receive Batteries 12/19
8. Load
1. ESP internal wiring
1. Deck equipment
10. Skookum
10. Lowering line
1. Flasher
1. Beacon
1. CTD mounting
1. Sat Phone integration




