ESP Demoic Acid Meeting 

12Mar07
Attending:

Doug Pargett, Scott Jensen, Chris Scholin, Roman Marin, Brent Roman





Next milestones: 
· Surface ESP, April 16 - May 7 (23 days, GG, Surface Mooring, CTD)

· Surface ESP, May 17 - June 12 (28 days, GG, Surface Mooring, CTD)

· August XX (option):
D-ESP (DWSM, A1, Deep CTD, ISUS)
· Networked Surface ESP, Aug 30 – Sept 27 (GG, A1, 2 Moorings, ISUS, CTD)

Schedule:


[image: image1.emf]Mar 12 -16

GG onto surface lid, Check Mooring Gear, Test DA

Mar 19 - 23

Chris, Joe? Run new piezo arrays,

Mar 26 - 30

DA testing, stage mooring gear for cold test

Apr 2 - 6

stage cold test, cold test, power budget

Apr 9 - 13

deploy. Prep, ESP Shore ready,

Apr 16 - 20


1. SE tasks:

a. DA scripts (priority)

b. 1000m DWSM instability issue

c. Reagent volume/consumption tracking
d. More info in .tif


2. Wednesday, 10-12 review of DA protocols…
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		5-Mar		6-Mar		7-Mar		8-Mar		9-Mar						Mar 12 -16

																GG onto surface lid, Check Mooring Gear, Test DA

		12-Mar		13-Mar		14-Mar		15-Mar		16-Mar						Mar 19 - 23

																Chris, Joe? Run new piezo arrays,

		19-Mar		20-Mar		21-Mar		22-Mar		23-Mar						Mar 26 - 30

																DA testing, stage mooring gear for cold test

		26-Mar		27-Mar		28-Mar		29-Mar		30-Mar						Apr 2 - 6

																stage cold test, cold test, power budget

		2-Apr		3-Apr		4-Apr		5-Apr		6-Apr						Apr 9 - 13

																deploy. Prep, ESP Shore ready,

		9-Apr		10-Apr		11-Apr		12-Apr		13-Apr						Apr 16 - 20

		16-Apr		17-Apr		18-Apr		19-Apr		20-Apr






