ESP Plan Meeting 

7 May 2007
Attending:

Doug Pargett, Chris Scholin, Scott Jensen. Mike Parker, Addie Harris,





Next milestones: 
· Deep ESP,  August 6,7 (1kDWSM, Neo, Deep CTD, ISUS)
· Networked Surface ESP, Aug 30 – Sept 27 (GG, A1, 2 Moorings, ISUS, CTD, 2 turns)

Items:

1. 9/07 we’ll be starting the SPE work with the MFB.

2. Our current speed range is 1-31 micro-L/sec. 

3. We need to very quickly generate a functional mock up, mechanically and fluidly, to make an arrangement of the core MFB system that we can start using to run scripts to see how mixing goes. 
4. Solid Phase Extraction, Scholin has been working with Column Engineering and hopefully they will pack our columns for us. Samples possible by next week.
5. The SPE will need a heater; Jensen will work with Addie for the additions to the MFB to allow for the heater, controllability and options.
6. Pre-run should be done this afternoon. 5 of each. 

7. High Volume pucks are not tested the 5 pre-run HV’s will be enough for Dianne to use.

8. The pucks will come in without any optical coating. We will still need to play with that.
9. Waste container, making 2. The volumes are good, for now. 

10. The 25m site is usable, and within radio link to Brent’s house. Will probably get worse if we go further east.
11. GG usage, very limited engineering support. But is a good time to do this.

12. 1k is debugged, to they point that we can, and we are ok to flush DWSM, fill with fresh RO and then test sample with NEO’s sample syringe.

13. 4k, keep the production schedule. Make it happen.
14. Brent and Doug to brainstorm today before Brent goes on vacation.

15. Doug will need to keep the science team in the loop.

16. Center budget, ASTEP has much less money in than we thought. Planning to tap the NSF creativity award. MERHAB still un-awarded.

17. Still weighing the options with the network deployment.
18. Recovery of the instrument is prepared, don’t have divers yet.

19. NEO is very close to ready for science testing. Brent will not be available during the science checkout time.

20. PCR unit talks, but we need to build a driver. We have some of Bob’s time to do this.

21. Workshop interest list (Scholin). Waiting until MERHAB final comes in. MERHAB will fund on schedule. 
