ESP Porject Meeting 

5 July 2007
Attending:

Doug Pargett, Scott Jensen, Chris Scholin, Addie Harris, Cheri Everlove, Jim Birch





Next milestones: 
· Deep ESP,  August 6,7,8 (1kDWSM, Neo, Deep CTD, ISUS)
· Networked Surface ESP, Aug 30 – Sept 27 (GG, A1, 2 Moorings, ISUS, CTD, 2 turns?)

Schedule:


[image: image1.emf]1-Jul 2-Jul 3-Jul 4-Jul 5-Jul 6-Jul 7-Jul

Pucks test Holiday Status mtg, puck 

tests

8-Jul 9-Jul 10-Jul 11-Jul 12-Jul 13-Jul 14-Jul

15-Jul 16-Jul 17-Jul 18-Jul 19-Jul 20-Jul 21-Jul


Agenda:
· Battelle
· Proposal process

· Schedule to deep

· Sched to network

Items:

1. Battelle sending 3 engineers to look at ESP, possibly providing a small scale mfg. July 23. Cheri could be back for the July 25rd day to discuss the core with them. Addie will be around as well.

2. Deep is Aug 6,7,8 (buying a day) Repeat of water column, whale sniffing, clam field. 

3. Mob on Friday
4. Deep CTD, Deep ISUS, Wand, NEO, 1k DWSM, and sled. Looking for foundation for event response.

5. Any pictures (solids) of the sled and wand but the end of next week.
6. Interest in filming, etc.

7. KQED probably coming the week of July 23

8. Pargett to make schedule and dive lists to email around.

9. Networked deployment, identical moorings, 2 ISUS, 2 CTDs.

10. Still have the option of turning the deployment. May change the 4 week (2 instruments) to 3 weeks and 3 weeks, of 2 instruments each. Still starting on Aug 30.

11. Scott and Pargett will need to review the changes needed, and look for parts.
12. After network deployment- general discussion workshop in December, C-MORE focused workshop in January.

13. NEO, light leak and camera issue. Machine seems to be processing ok. Still needs cold, pressure pots, etc. Focusing of camera is needed.
14. Pucks are testing, testing on NEO, will need to accept that this doesn’t give us definitive testing of the pucks.
15. Will need to make sure that parts outside of the spec are not paid for.

16. Going back to building the next 3 cores.
17. MFB, ready to start building parts up. Some new valves coming in. 
18. Addition of pass back capability, 2 PCR modules on 1 MFB, build is now 6-8 machines.

19. SPE column will be started. The commercial mfg one is not coming in yet.
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