ESP Project Meeting 

9 Aug 2007
Attending:

Doug Pargett, Scott Jensen, Chris Scholin, Addie Harris, Cheri Everlove, Jim Birch





Next milestones: 
· Networked Surface ESP, Aug 30 – Sept 27 (GG, A1, 2 Moorings, ISUS, CTD, 2 turns?)

Schedule:
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Agenda:
Items:

1. Commercial SPE column is in.

2.  MFB development process:

a. Make a slug

b. Move without breaking it up

c. Decontamination process

d. Plumb with the real reagents

e. Build actual slug, recover and test in real machine

f. Test for repeatability

g. Purification scheme

h. Integrate column into MFB

i. Purification process

j. Decon procedure

k. Run purification, recover and test in real machine

l. Run full process, recover test on bench

3. Science side working on reagent stability over time.
4. Science also to work on the internal positive control (IPC) two options.
5. Network deployment: NO turn over, dep Aug 30, recover Sept 28 or 29.
6. Need to check availability of 2nd ISUS

7. Science to use NEO all next week on DA testing. Fall back is to use GG that same week.

8. Need  a true Short DA before that starts, Chris to work on scripts with Ro, and Brent.

9. Making schedule for Network Dep

10. D-ESP is available for post QC’s

a. NEG Controls (LARV, BAC) thru DWSM

b. Uncan, GG to lab, on SURF lid, (target on Friday)

c. Run GG for in-lab POS’s and DA testing (all next week)

11. 1k DWSM to get cleaned, disassembled, inspected. Mothball and store for future use.

12. Scott, Brent and Doug to nail down the code for NEO and GG during deployment on Friday.

13. After network deployment- general discussion workshop in December, C-MORE focused workshop in January.
14. Next 3 units are to be completed and tested this year.

15. Need to account for parts that were “borrowed” for MFB, or repairs, and get ordered.
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