ESP Weekly Meeting 

08Mar07
Attending:

Doug Pargett, Scott Jensen, Chris Scholin, Cheri Everlove





Next milestones: 
· Surface ESP, April 16 - May 7 (23 days, GG, Surface Mooring, CTD)

· Surface ESP, May 17 - June 12 (28 days, GG, Surface Mooring, CTD)

· August XX (option):
D-ESP (DWSM, A1, Deep CTD, ISUS)
· Networked Surface ESP, Aug 30 – Sept 27 (GG, A1, 2 Moorings, ISUS, CTD)

Schedule:
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1. The Aug D-ESP is a higher priority now. The contingent condition, if turn around for the network deployment isn’t possible, is that we will deploy one instrument in surface for September.
2. Generated a planning table for the rest of 2007 

3. Need outline of NSF creativity by 3/22

4. Addie available March 19th for interview.
_1234856472.xls
Sheet1

		5-Mar		6-Mar		7-Mar		8-Mar		9-Mar

		12-Mar		13-Mar		14-Mar		15-Mar		16-Mar

		19-Mar		20-Mar		21-Mar		22-Mar		23-Mar

		26-Mar		27-Mar		28-Mar		29-Mar		30-Mar

		2-Apr		3-Apr		4-Apr		5-Apr		6-Apr

		9-Apr		10-Apr		11-Apr		12-Apr		13-Apr

		16-Apr		17-Apr		18-Apr		19-Apr		20-Apr






