ESP Weekly Meeting 

3May07
Attending:

Doug Pargett, Chris Scholin, Brent Roman, Chris Preston, Scott Jensen





Next milestones: 
· Surface ESP, May 17 - June 12 (28 days, GG, Surface Mooring, CTD, ISUS)

· Deep ESP,  August 6,7 (1kDWSM, Neo, Deep CTD, ISUS)
· Networked Surface ESP, Aug 30 – Sept 27 (GG, A1, 2 Moorings, ISUS, CTD)

Schedule:
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Short mtg.:

1. Mock run this afternoon to test puck handling and software test, coordinate with Brent on the needs and what needs to be running.

2. GPS not going on this deployment.

3. Need buckets of water to dunk ISUS and CTD into for 3-day. (Tap or seawater?)

4. Scott’s got the pre-cruise done.

5. DA’s usable.

6. Manip is repaired and being installed in GG. GG will need recalibration today/tomorrow.
7. Network deployment site. Need to test the link location envelop that can be hit from Brent’s house.

8. NEO needs the Roman Flush, and the Brent Scripting support.
9. Current waste container on the edge, but the new (revised % of storage) should be good. 1 each machine.
10. 4kDWSM rated to 4000m with reduced allowable depth for manned vehicles.
11. 2008 Proposals due Aug 14th. AM

12. Week after next, we’ll meet to schedule out the year. ’08 planning (in detail) to start in June.

13. 1 and 5 micro-L per second is the speeds that we need to target for MFB.

14. Need to review the flow schematic for link volumes and the SPE valves.
15. ASTEP full group mtg. July 2.

16. C-MOP meeting at MBARI, Thursday May 24. Scholin to talk with them about it. Morning tour, lunch, discussion on mooring briefing/input, assay chemistry, plan on how to move forward.

17. Data Mgmt, GUI, Scholin will get the feedback from Schramm, et al, to see their progress. Andrew Chase leaving, Doug to keep pinging Jim on support status.

18. Pucks, first run of 5 each article is currently being done. 

Old Items:

19. Need to get the preparations for deployment knowledge out of Scott’s head and to others to help support future deployments. Will also capture the step-by-step for the manual that Dianne is writing.

20. Summer (science) student on C-More funds.

21. Start cutting PO’s on Moore for COTS parts. 

22. Should we do Email notification from GG, since we have check pointing? It’s a good idea, but would be a code change, so NO for this deployment, but yes for May.

23. Joe Jones will help checking Neo out for science. Scholin to make list of science experiments to validate NEO.
24. Need an instrument log for NEO
25. PCR unit talks, but we need to build a driver. Need to request support time. (Herlien?)
26. Workshop interest list (Scholin). Waiting until MERHAB final comes in. MERHAB will fund on schedule. It appears that we will not get a full award, but a 1 year pilot study.
27. Scope of the operations manual, documentation. Scholin to follow up with Dianne, Scott to look for the write up that Judy did. Brent to take first review then open review.
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		4-Mar		5-Mar		6-Mar		7-Mar		8-Mar		9-Mar		10-Mar				Mar 12 -16

																		GG onto surface lid, Check Mooring Gear, Test DA

		11-Mar		12-Mar		13-Mar		14-Mar		15-Mar		16-Mar		17-Mar				Mar 19 - 23

												GG un-lid, Test tank new housing						Chris, Joe? Run new piezo arrays,

		18-Mar		19-Mar		20-Mar		21-Mar		22-Mar		23-Mar		24-Mar				Mar 26 - 30

				Put lid on GG				Test DA Scripts										DA testing, stage mooring gear for cold test

		25-Mar		26-Mar		27-Mar		28-Mar		29-Mar		30-Mar		31-Mar				Apr 2 - 6

																		stage cold test, cold test, power budget

		1-Apr		2-Apr		3-Apr		4-Apr		5-Apr		6-Apr		7-Apr				Apr 9 - 13

										+/- DA, Load Reagents for thru dep + post QC		Pre-can QC, B, HAD, I, run with power monit/radio as with mooring, cold room mission written, start cold soak		Soak				deploy. Prep, ESP Shore ready,

		8-Apr		9-Apr		10-Apr		11-Apr		12-Apr		13-Apr		14-Apr				Apr 16 - 20

		Load FSW for negs, start remotely		(noon) Start pos		prep pucks, end cold test, thaw overnight		Load Pucks, can?		Can, postcan QC		Assemble mooring, prep for ship

		15-Apr		16-Apr		17-Apr		18-Apr		19-Apr		20-Apr		21-Apr

				Load on ship, deploy

		22-Apr		23-Apr		24-Apr		25-Apr		26-Apr		27-Apr		28-Apr

								Forward planning mtg 10-12

		29-Apr		30-Apr		1-May		2-May		3-May		4-May		5-May

												PCR CDR at LLNL, DA		HDA

		6-May		7-May		8-May		9-May		10-May		11-May		12-May

				Software, puckTest		Software, puckTest, (1 phase)		2 phases (BAC, HAB, or LARV)		Load, config inst.		3-day PDV, 5 runs… Tour groups in afternoon.		3-day

		13-May		14-May		15-May		16-May		17-May		18-May		19-May

		3-day		Load instrument		Can, assemble mooring, Post Can QC		MOB		Load ship (AM), Deployment






