ESP Weekly Meeting 

16Feb07
Attending:

Doug Pargett, Scott Jensen, Chris Scholin, Brent Roman





Next milestones: 
· D-ESP Deployment, Mar 5-7
· Surface ESP, April 16 - May 7 (23 days, GG, Surface Mooring, CTD)

· Surface ESP, May 17 - June 12 (28 days, GG, Surface Mooring, CTD, ISUS)

· August XX (option):
D-ESP (DWSM, A1, Deep CTD, ISUS)
· Networked Surface ESP, Aug 30 – Sept 27 (GG, A1, 2 Moorings, ISUS, CTD)

Schedule:
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