ESP Weekly Meeting 

16Feb07
Attending:

Doug Pargett, Scott Jensen, Chris Scholin, Brent Roman





Next milestones: 
· D-ESP Deployment, Mar 5-7
· Surface ESP, April 16 - May 7 (23 days, GG, Surface Mooring, CTD)

· Surface ESP, May 17 - June 12 (28 days, GG, Surface Mooring, CTD, ISUS)

· August XX (option):
D-ESP (DWSM, A1, Deep CTD, ISUS)
· Networked Surface ESP, Aug 30 – Sept 27 (GG, A1, 2 Moorings, ISUS, CTD)

Schedule:
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Old Items

NEW ITEMS


1. All focus on D-ESP


2. 12-hr dive days on March 5,6,7: (Be onboard at 5:30 am for 6:00 departure, return may be after 5:00 pm.) Jensen on shore; Pargett, Roman, Scholin, Preston at sea.
Day 1: Sample at 50m, 500m
Day 2: Sample at 1000m, 750m
Day 3: Sample at 875m, 625m, 275m
Oxygen min?


3. Accounting blunder, all tech transfer PO’s need


4. Labor work; new mechatronics, MFB, Walt array support.)
 
5. Reporter interested, may be here on the 26th-28th. May go on Mar 6th cruise.
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