ESP Weekly Meeting 

25Jan07
Attending:

Doug Pargett, Scott Jensen, Chris Scholin, Brent Roman





Next milestones: 

DWSM Deployment, Feb 5, maybe Feb 12 as well
D-ESP Deployment, Mar 5-7 
GG Surface Deployment, Apr 16-May 7 (23 days)
GG Surface Deployment, May 17-June 12 (28 days)

Proposed Agenda:

· PCR development
· ISUS Build-up

· ISUS integration

· Power mgmt/Surface deployment time

· Mooring/ Freewave modem build up
· MFB Buildup

· PCR integration

· 3-4k DWSM development

· WHOI/Gulf of Maine Decision

· Puck Redesign

· Puck order
· Numbers for labor

Proposed ’07 Schedule:
Feb 5:


DWSM

Feb 12:

?

March 5,6,7:

D-ESP (DWSM, GG, DEEP CTD)

April 16 - May 7:
Surface ESP (GG, Surface Mooring, CTD)

May 17 - June 12:
Surface ESP (GG, Surface Mooring, CTD)

June XX (option):
D-ESP (DWSM, A1, Deep CTD)
Aug 30 – Sept 27:
Networked Surface ESP (GG, A1, 2 Moorings, ISUS)

Old Items

1. 3k ASTEP: Requirements definition: Haven’t come down to hard numbers yet. Scott, Chris, and Doug to start talking about requirements after the Dec 4 deployment. Put off until after the Jan 4th deployment. We can start now; I have 99% confidence that with the new valves (set and tested accordingly) DWSM will work great. Brent wants the DWSM system up and running for Ruby bug testing. It’ll be operationally back together this afternoon.

2. Jon will pull together solids and take a stab at an arrangement with his remaining time. Jon has sketched out an arrangement that will fit in the shallow water housing. We need to pick a surface deployment to incorporate the MFB-PCR into, and that is the networked deployment in late August.

NEW ITEMS


3. Do we have a way to track the instrument if it breaks free? We have the instrument but what do we need to do to integrate it?


4. Surface mooring options of multiple straps, Scott and Gene to discuss.


5. Return of linear slides… Ok to return by Grants office. Return only if getting $ back.


6. $1M NSF People and Machines … Special Creativity Award. We have approval to hire people on soft money. (Center regular position, term etc.)


7. Gulf of Maine (WHOI) …


8. Booth Bay …


9. Feb 12th, check with Chris Grech on what to do… go for A1 D-ESP in June(ish)


10. GG doing well in cold (after a bad syringe). Maybe go no colder than 4.5C. Post mortem of syringe…


11. DWSM in coldroom… Serial cable hook up. Keep clean RO water in DWSM. Fall back position is to get thru the sample routine, then quit polling DWSM.


12. 2 gateway ready…Brent to start


13. A lot of projects are looking x86 controller for operations…

14. ISUS, Luke to meet with Brent, Herlien, and Pargett. (For Optical for Deep water BiSulfide… for shallow water mode, Nitrates.) Need to ask about housings, etc. Need to charge to ASTEP .02 for time materials.


15. Labor numbers:

a. 900612 (pucks)
b. 703

i. 7035096.03 labor and parts for A1.

c. ??

16. Battery power and ship time… Power Budget is still needed and becoming more critical.

17. PCR interface document and maybe an actual board. Pargett to get update for CDR, and delivery of unit. “can we get information for us to start writing our drivers.”


18. MFB development

19. WHOI, ESP would be part of their list. (Letter of intent now.)
