ESP Weekly Meeting 

3May07
Attending:

Doug Pargett, Chris Scholin, Brent Roman, Chris Preston, Scott Jensen





Next milestones: 
· Surface ESP, May 17 - June 12 (28 days, GG, Surface Mooring, CTD, ISUS)

· Deep ESP,  August 6,7 (1kDWSM, Neo, Deep CTD, ISUS)
· Networked Surface ESP, Aug 30 – Sept 27 (GG, A1, 2 Moorings, ISUS, CTD)

Schedule:
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Short mtg.:

1. Manip is repaired and being installed in GG. GG will need recalibration today/tomorrow.

2. Code exists that will determine the loss or gain of a puck in a tube. Use ACCESS command for changing pucks during a run; otherwise this will fault (as intended).

3. Other software additions ($puckTest)

4. LLNL, arrive at 9:30am, 2 carpools.
5. ASTEP full mtg., designs are just FYI to 

6. Review on 4k before Brent goes on vacation.

Old Items:

7. Need to get the preparations for deployment knowledge out of Scott’s head and to others to help support future deployments. Will also capture the step-by-step for the manual that Dianne is writing.

8. LLNL has come thru with some specs for the IPC on PCR, some hints on Nucleic Acid purification column. 

9. Summer (science) student on C-More funds.

10. Start cutting PO’s on Moore for COTS parts. 

11. Should we do Email notification from GG, since we have check pointing? It’s a good idea, but would be a code change, so NO for this deployment, but yes for May.

12. Joe Jones will help checking Neo out for science.
13. Need an instrument log.
14. PCR unit talks, but we need to build a driver.

15. Workshop interest list (Scholin). Waiting until MERHAB final comes in. MERHAB will fund on schedule. It appears that we will not get a full award, but a 1 year pilot study.
16. Scope of the operations manual, documentation. Scholin to follow up with Dianne, Scott to look for the write up that Judy did. Brent to take first review, then open review.

17. ASTEP budget and planning. Mtg next week to review schedules and plans for ASTEP on Wed Apr 25 at 10:00-12:00
18. That will also include a personnel labor expectations by pay periods thru the rest of the year.

19. 4k Functional Reqmt’s, will need to meet ASTEP. Other expansion capabilities should not be excluded by the design.

20. ASTEP full group mtg. (CalTech can’t make it.) Tuesday May 22.

21. LLNL CDR, May 4 at LLNL. Attend: Chris, Doug, Scott, Brent, Christine. Would also like to look at their system again. Bring drawings of the solid model.

22. C-MOP meeting at MBARI, Thursday May 24.

23. Addie starts May 7th, Jim Birch is supervisor. She will have a cubicle in bldg B. 

24. Get her lab space set up, ground mat, etc. Lab set-up etc.
25. Data Mgmt, GUI, Scholin will get the feedback from Schramm, et al, to see their progress. 

26. Turnaround of surface deployments needs to be scripted in detail. ISUS and GPS will go if they are ready and tested. Jensen to make up the list and schedule of tasks. Can do ISUS and GPS testing with a sleepy board, not with NEO.
27. Brent to follow up with Bob on ISUS status.

28. Scholin to make list of science experiments to validate NEO.

29. Pucks, we’re getting a quote from El Cam. Will need to have a meeting, after the pre-production run has been tested to set the production number. Pargett to make a schedule for pucks. (900612 to pay for pucks.)
30. End of year plans should include C-MORE year 2 scoping work, and they planning, preps needed for the 2008 year. 
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