# Project:  MBARI Filter and Cartridge Concept

# Date: 3/14/13

# Purpose: Concept Meeting

# Author: Bryant Grigsby

# Location: Accel

# Attendees:

## MBARI

## Chris Preston, Doug Pargett, Scott Jensen, Jim Birch, Chris Scholin

## Accel Biotech

## Bruce Richardson, Bryant Grigsby, Anastasia Neddersen, David Boone, Damian Mathews

# Agenda – See PowerPoint Presentation

Files: MBARI - Concept Development 3-14-13.pptx

# Meeting Notes

## Tour of Accel

## Agenda

## Action Item Review

## MBARI Tech/Spec Review

## Accel Concepts

## Direction Discussion

# Decisions Made

## MBARI will look at some case studies to select concepts to move forward with.  Currently leaning towards the cylindrical/lego concept

# Open Action Items:

| ITEM | # ACTION ITEM | STATUS | REVIEW COMMENTS | EST. CLOSE DATE | OWNER |
| --- | --- | --- | --- | --- | --- |
| 1 | Provide Protocol Block Diagram/Info | In Progress | Some Information Transferred, under development |  | MBARI |
| 4 | Investigate Filter Materials for Cylindrical Approach | In Progress |  | March 21, 2013 | Accel |
| 7 | Run FEA on diaphragm design |  |  | March 21, 2013 | Accel |
| 8 | Run FEA on multi-cylindrical design |  |  | March 21, 2013 | Accel |
| 9 | Detail the cylindrical/lego concept futher |  |  |  |  |

# Closed Action Items:

| ITEM | # ACTION ITEM | STATUS | REVIEW COMMENTS | EST. CLOSE DATE | OWNER |
| --- | --- | --- | --- | --- | --- |
| 1 | Provide Protocol Block Diagram/Info | Done | Further investigation will be required for the next phase | March 14, 2013 | MBARI |
| 2 | Provide Filter Material List | Done |  | Feb 2013 | MBARI |
| 3 | Provide ESP Overview Papers | Done |  | Feb 2013 | MBARI |
| 5 | Conduct Heat Analysis for Cylindrical Approach | Done |  | March 14, 2013 | Accel |
| 6 | Prototype for Lab Test of Cylindrical Approach if Filters Pan Out | Done | Mockups created | March 14, 2013 | Accel |