	August 12


	August 13

Surf Lid on NEO

Build 2nd Mooring

GG and NEO sci avail (2 wks)
	August 14

Wash/Rinse DWSM 
Store DWSM

CTD batt replacement
Build mooring batteries


	August 15


	August 16


	August 17


	August 18



	August 19


	August 20

All reagents loaded (GG, NEO)

Pucks available
Software Lockdown

Mount NEO on surface lid

10F NEO Soak
Batteries come in


	August 21

Pre-can QC’s GG

10F Cold Room on NEO (2 NEG, 2 POS)

Puck pick-up

Inspect new pucks

Build battery boxes

	August 22

NEO Thaw

Inspect NEO
GG busy

New Puck washing
	August 23

Puck preparation
Joe’s NEG on NEO

GG for sci: 

Stretch test tethers

New radar reflector

Brent to test SC radio coms
	August 24

Puck Assembly

Deployment pucks ready

GG in sci hands

Torque down new waste can, Replace NEO waste can, then NEO in sci hands
	August 25



	August 26


	August 27

Load GG, NEO
Build NEO mooring


	August 28

Build Moorings

Radio/GPS test 

Can GG, NEO

Post can QC’s evening


	August 29

MOB
	August 30

Morning MOB (both)

Deployment (both)
	August 31


	September 1




GET LIST


Turndown frits


GPS antennae


Batt oil


Anchor


Shackles


2nd ISUS


More ISUS cabling


Intake and EX screens, donuts














