Drifter 2011 To Do List

System Engineering

- Evaluate Nortek vs RDI ADCPs and beg/borrow/steal/buy	Gene

- Buy HOBI Labs HR2 w/2 planar sensors				Paul C.

- Maintain power consumption spread sheet			Scott

- Develop sensor sampling scenario					Gene/Brent

- Develop communication scenario					Brent

- Modify deployment plan and discuss with ship			Gene

- Prep for Monterey Bay sea day (mid August?)			Gene

- Existing E/M cable test						Gene/Jim S.

- Develop spares list and buy what is req’d				Gene

- Benchtop demo (need a date, sometime in late May?)		Brent

- Full up demo (need a date, sometime in July?)   			Brent

Shipboard Subsystem

- Nav computer(hardware, software, etc.)				Gene

- Drifter computer (hardware, software, etc.)			Gene

  - Labview program

- Network hardware (router, etc.) and configuration 		Brent

  - Sat phone USB extender

- Topside elex box

  - Electrical 							Scott

Avalan, power, sat phone, antennas, cabling, network stuff etc.

  - Mechanical							Gene

Buoy Subsystem

- Mount new GPS tracker						Gene/Mike

- Acquire and mount NovatechRF beacon				Gene/Mike

- Get and mount a better light						Gene/Paul

- Elex box

  - Mechanical  (including antennas)				Gene

    - Elex box mounting plate

    - GPS Iridium antenna mounting flange

  - Electrical							Scott

  - Software and network					Brent

- Modify recovery line termination scheme				Gene

- Mount new buoy							Gene/Mike

- New battery housings 						Gene/Mike

- New drag skirt							Gene/Mike

  - Build up new high strength E/M cable				Gene/Jim S.

  - Modify BSRs							Mike

- Buy accelerometer							Gene

- Design/Build Seacatch bracket					Gene/Mike

- Install flexible sling guide tube				Gene/Mike/Paul

- Buy longer ¾” bolts							Gene

- Build battery housing mounting brackets				Gene/Mike

- Reweld buoy pad							Gene

- Build recovery line basket						Gene/Paul

- Build flexible hose bottom keeper bracket				Mike

- Build up battery housings						Paul

- Buoy and recovery line slings					Gene

- Accelerometer bracket						Gene

- Boat hooks								Gene

- Flat bar towing brackets						Gene

- Build up buoy pallet							Gene

- Mount PAR

- Mount ADCP

- Lights, extension cords, power strips for reefer			Scott

- Uni strut nuts, washers eye bolts					Gene

ESP Subsystem

- Everything electrical							Scott

- Mount anything that needs mounting				Gene

- Need Batteries

Logistics

- Arrange for shipping							Jim B.

- Get shower rods for reefer van					Jim B.

- Ear muffs

- Expanding foam bags

Pre MB deployment

      - Get buoy GPS-Iridium antenna bracket made and installed (Mike)

      - Put sling on lift bale (Gene or Paul)

      - Rig sling and recovery line (Gene)

      - Rig grapple line bucket (Gene/Paul)

      - Mount ESP electronics panel and wire in (Gene)

      - Bolt E/M cable on ESP base (after Hipot test) (Paul)

      - Put towing bridle together (Gene)

      - Put U-bolts in skirt (Mike)

      - Test E/M cable comms (Gene)

      - Get batteries on ESP base and strapped down (Paul)

      - Charge ESP batteries (Paul)

      - Get ESP battery cables (Paul)

      - Get ESP comms cable (Gene)

      - Get Skookum block and rigging box (Gene)

      - Sea catch pull line eye (Mike)

      - ADCP mission (Gene)

      - Get external cable for USB extender (is the extender in the sat phone box?) (Paul)

      - Rig extra lift line for SR capstan or whatever (SR winch might not lift ESP out of the water). (Gene)

      - Replace pressure relief valves on drifter dry battery cans (Paul)

      - Set up PAR sensor (Paul)

      - Get rigging box (Scott)

      - Get ice chest of cargo straps (Scott or Gene)

      - Fix RJ45 on buoy Avalan

      - Shock cord keeper on Seacatch

      - Acoustic release, deck box and transducer

      - Cotter pins in Seacatch pin

For Hawaii

- Eye bolts for DSP&L batteries (Gene)

- Cables for DSP&L batteries (Scott)

- Refurb buoy batteries

- Sling to extend recovery line

- Finalize E/M cable

- Shock cord on grapple bucket

  - ¼” & 5/16” washers

- Check ADCP data

- PAR mission

- Figure out how/if comms to PAR sensor works

- Spare battery cables

- Print out ADCP and PAR manuals

- Spare dry battery case O-rings.

- Glued batteries and charger

- Tie wraps

- Check serial wires at ESP Moxa

Shipping List

- Drifter Buoy

  - NOTE: maybe with top plate removed

  - Might require some kind of pallet under legs

- Drifter equipment cargo box

  - ESP shipboard computer

  - Drifter shipboard computer

  - Fluke Scopemeter

  - Nav computer

  - Shipboard Iridium box

  - Shipboard Avalan box

  - Shipboard network equipment

  - Cables

  - Spares

- ESP frame

  - NOTE: ESP frame and Drifter Buoy will be attached by the E/M cable and recovery line

- ESP

  - Mobile lift cart

  - Folding table

  - ESP equipment cargo box

- Rigging cargo box

- Gene’s tool box

- ESP tool box

- Reefer van gear

  - Lights

  - Extension cables and outlet strips

  - Folding table(s)