Drifter 2011 To Do List

April 27, 2011
June 2, 2011

System Engineering
1. Evaluate Nortek vs RDI ADCPs and beg/borrow/steal/buy	Gene
2. Buy HOBI Labs HR2 w/2 planar sensors				Paul C.
3. Maintain power consumption spread sheet			Scott
4. Develop sensor sampling scenario					Gene/Brent
5. Develop communication scenario					Brent
6. Modify deployment plan and discuss with ship			Gene
7. Prep for Monterey Bay sea day (mid August?)			Gene
8. Existing E/M cable test						Gene/Jim S.
9. Develop spares list and buy what is req’s				Gene
10. Benchtop demo (need a date, sometime in late May?)		Brent
11. Full up demo (need a date, sometime in July?)   			Brent

Shipboard Subsystem
1. Nav computer(hardware, software, etc.)				Gene
2. Drifter computer (hardware, software, etc.)			Gene
3. Network hardware (router, etc.) and configuration 		Brent
4. Topside elex box 
a. Electrical 							Scott
Avalan, power, sat phone, antennas, cabling, network stuff etc.
b. Mechanical							Gene
 
Buoy Subsystem
1. Mount new GPS tracker (Jim is ordering it)			Gene/Paul
2. Acquire and mount NovatechRF beacon				Gene/Paul
3. Get and mount a better light						Gene/Paul
4. Elex box
a. Mechanical  (including antennas)				Gene
b. Electrical							Scott
c. Software and network					Brent 
5. Modify recovery line termination scheme				Gene
6. Mount new buoy							Gene/Mike
7. New battery housings 						Gene/Mike
8. New drag skirt							Gene/Mike
9. Build up new high strength E/M cable				Gene/Jim S.
10. Buy accelerometer							Gene
11. Design/Build Seacatch bracket					Gene/Mike	
12. Install flexible sling guide tube				Gene/Mike/Paul
13. Buy longer ¾” bolts							Gene
14. Build battery housing mounting brackets				Gene/Mike
15. Reweld buoy pad							Gene
16. Build recovery line basket						Gene/Paul

ESP Subsystem
1. Everything electrical							Scott
2. Mount anything that needs mounting				Gene

Logistics
1. Arrange for shipping							Jim B.
