Drifter 2011 To Do List

April 27, 2011

June 2, 2011

System Engineering

- Evaluate Nortek vs RDI ADCPs and beg/borrow/steal/buy	Gene

- Buy HOBI Labs HR2 w/2 planar sensors				Paul C.

- Maintain power consumption spread sheet			Scott

- Develop sensor sampling scenario					Gene/Brent

- Develop communication scenario					Brent

- Modify deployment plan and discuss with ship			Gene

- Prep for Monterey Bay sea day (mid August?)			Gene

- Existing E/M cable test						Gene/Jim S.

- Develop spares list and buy what is req’s				Gene

- Benchtop demo (need a date, sometime in late May?)		Brent

- Full up demo (need a date, sometime in July?)   			Brent

Shipboard Subsystem

- Nav computer(hardware, software, etc.)				Gene

- Drifter computer (hardware, software, etc.)			Gene

- Network hardware (router, etc.) and configuration 		Brent

- Topside elex box

  - Electrical 							Scott

Avalan, power, sat phone, antennas, cabling, network stuff etc.

  - Mechanical							Gene

Buoy Subsystem

- Mount new GPS tracker (Jim is ordering it)			Gene/Paul

- Acquire and mount NovatechRF beacon				Gene/Paul

- Get and mount a better light						Gene/Paul

- Elex box

  - Mechanical  (including antennas)				Gene

  - Electrical							Scott

  - Software and network					Brent

- Modify recovery line termination scheme				Gene

- Mount new buoy							Gene/Mike

- New battery housings 						Gene/Mike

- New drag skirt							Gene/Mike

- Build up new high strength E/M cable				Gene/Jim S.

- Buy accelerometer							Gene

- Design/Build Seacatch bracket					Gene/Mike

- Install flexible sling guide tube				Gene/Mike/Paul

- Buy longer ¾” bolts							Gene

- Build battery housing mounting brackets				Gene/Mike

- Reweld buoy pad							Gene

- Build recovery line basket						Gene/Paul

ESP Subsystem

- Everything electrical							Scott

- Mount anything that needs mounting				Gene

Logistics

- Arrange for shipping							Jim B.