ESP Profiler To Do List

April 22, 2009

1. Power management






a. Fuses

b. DC/DC converter

c. Buck/Boost converter

2. Battery cases

a. Modify flanges




Mike
b. Build em up





Gene
c. Bulkhead design




Gene
d. Build bulkhead




Mike


e. Connectors & cables




Gene
f. Threaded rod





Gene
g. Gaskets





Mike
h. Battery charger




Scott

3. Cabling

a. Buy






Gene

i. Hose barbs, Tygon tubing, Conduit clips, Cable chain & clips

b. Install






Mike

4. Buoy

a. Lower and upper frame



Mike
b. Battery case bracketry




Mike/Gene
c. Move stuff from test plate to buoy


Mike

5. Winch hardware

a. Modify level wind cable guide bracket

b. EOT prox sensor brackets



Mike/Gene
c. Cable R/L prox sensor brackets


Mike/Gene
d. Winch motor tube end cap



Mike/Gene

e. LW motor bracket




Gene/Mike

6. Electronics

a. Get new enclosure baseplate waterjet


Mike

b. Need new eBox baseplate



Gene

c. Mount box on winch




Mike

d. Mount and wire




Jose

i. eBox, Moxa, 2x Elmo, Ethernet switch, Ethernet extender, 3x power modules (5V, 24V, 65-75V)

e. Install Swagelok tubes entries
7. Winch Software





Wayne/Gene
8. Operator GUI






Gene
9. Freewave modem setup




Brent/Gene
10. ESP

a. Get it






Gene/Scott

b. Can it and leak test

c. New fixed bale




Mike

