PLANNING LIST (The big 2007 to-do) 08MAR07

	2007

	1K
	4K
	SURF
	T.T.
	MFB/PCR
	PUCKS

	Control issue

Aug. Dep.

-sample wand

-CTD

-ISUS
	Reqmts Doc

Reviews

-Concept

-Prelim

-Critical

:prereq: Core+MFB+PCR
	Spring Dep 4/16

-change bulkhead

-new DA script

-mooring

-NAL modem GPS

-new battery packs

-pwr budget w/full system = cold room

-new bulkhead valves

-sci tests
-Prep

Fall 8/30

-2 ESPs

-M0/Shallow

-build 2nd mooring

-test new housings

-shore side telemetry

--Chris S to check w/ Ryan re:site, telem

ISUS

-borrow (or buy) 2nd unit for identical moorings

-GUI/DM prototype?
	User Workshop

-date (early Dec.)

-content?

- Chris S contacting people

--ITD

--participants

Article 1

-integ w/ DWSM

-lab runs

-sci validation

-engineering cal/val

MFB copies in late 2007
	-LLNL 3/14

-Update

-Solid Model

--mFB

--mFB+Core

--mFB+Annotation

-Update the 2D fluid scheme to include SPE (solid phase extraction column)

-Build bench interface

-build prototype

-copies for tech transfer

-initiate tech transfer
	New Design (snap-to)
QTY 1000? 2-piece pucks

-Materials?
-Coatings?

Sintered frits?

-porosity




