CENTER PURPOSE
· Get ESP technology out to the world, availability, etc
· Expand ESP capabilities (and technologies) with modules, context sensors, etc

2008

Q1 – initiate tech transfer, (Lumbos Hole)
Q2 – ASTEP D-ESP on MARS (Lobos Ventana)

Q3 – begin assembly of ESP of “Moore” ESP (C-MORE prototype); 
tech transfer units shipped out to one or 2 partners, toured.;

MERHAB ramp up

Q4 – ASTEP D-ESP tested on W Flyer/Tiburon replacement to 3000m (requires elevator)


-MERHAB Florida

2009

Q1 – tech transfer units placed in labs outside of MBARI (WHOI?)

Q2 – deploy Moore” ESP (C-MORE prototype)
-MERHAB New England
Q3 – deploy ASTEP D-ESP at Juan de Fuca (W Flyer/Tiburon replacement?)

Q4 – offsite deployment with tech transfer partner (Gulf of Mexico?)

2010

· offsite deployments with tech transfer partners (Pacific NW, Gulf of Mexico, Gulf of Maine)

· assemble C-MORE instrument….

By the end of 2007 we need to have:

1. Robust Core

2. Robust Core

3. Available tech transfer machines and Moorings, pucks for machines,

4. 30 day, off site, deployment capability

5. Reliable 1k DWSM capability, with mods identified for ?? day deployment (MARS)
6. Started building the 3-4k DWSM

7. Workshop/training capability

