FUTURE PLANNING


1. $1M NSF People and Machines … Special Creativity Award. We have approval to hire people on soft money. (Center regular position, term etc.) This will require a two pager to request/apply for, but Chris has that under control.


2. Gulf of Maine (WHOI) …Nothing needed from unit March, then we’ll need to scope, plan and budget. In general probably a Spring ‘08 demonstration deployment, with build up of more machines for Spring of ‘09 deployment.


3. Booth Bay … Probably in Lumbos Hole. This work could be supported (leveraged) by the NSF Special Creativity and an MBARI internal proposal. Deployment timeframe is probably Spring ‘08

4. NOAA still not ready yet. Our current proposal would compliment the actions of Lumbos Hole and the Gulf of Maine very well, but will likely require hiring action.


5. The Tech-Transfer side may require more than one workshop, possibly some training videos and hands on work here at MBARI.

