MARS Status September 1, 2009
Current Experiments

1. MOBB on port 1
2. Sensor Group on port 4

3. EK60 on port 6 thru 9/2009
4. EITS on port 8
Issues

Interface cables/ODI connectors/adapter assembly
I sent a follow up message to ODI requesting dates and got a response back that ODI was unable to give delivery dates for any of MBARI’s Pos at this time.
Initial Cable order Usage

Ventana Interconnect
 – MNK 10L/MNK 10L - 4 Meters @ MBARI
ESP – ODI 12 way/ MNK 10L – 70 Meters @ ODI
WHOI – 70 Meters – Shipped 7/22/2009
MARS PTT – ODI 12 way/MNK 10L – 5 Meters @ Seacon
UCSD - 80 Meters – Shipped 7/9/2009
Chadwick 70 meters Shipped 8/24/2009.
WNS 
MARS OPS investigating a new home for the WNS.  The rack would be located on the 3rd floor of bldg B expansion.  Necessary cables would be extended into the tank area.  The new area would improve safety of operating the WNS in the test tank area.
Bury MOBB Cable
NFS raised issue of burying MOBB cable.  Permitting issue?

CISCO security changes
Installed on WNS but not the MARS node itself.
MV Converter
Awaiting more information from Keith.  Power data was successfully gotten 8/14/2009.
Web Site Review Meeting
Need Steve and Gene to review proposed new web page.
Schedule MARS Power Down for Service
Looking to do in the October timeframe.
Habitat and Biological Impact survey
To be conducted in the January through April 2010 time frame.  Survey of the MARS cable to evaluate impact.  Jim Barry and Linda Kuhnz.  Will require multiple dive days.

Acoustic Communications Base Station for MARS

It has been discovered this is to include a float 50 meters above the base instrument.  Issue is entanglement with ROV tether.  Lee Freitag announced that the deployment date has slid from 10/28/2009 until sometime in February 2010 due to ODI’s inability to deliver product.

Future deployments

Rover
Rover is looking for a boat day to deploy onto MARS in the October/November timeframe.  Maybe 10/1/2009
FOCE

August 31, 2009

Connect to port 2

Acoustic Communications Base Station for MARS
10/28/2009  February 2010
Lee Freitag @WHOI
BPR/Tilt instrument for MARS
11/4/2009
Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

ESP
10/1/2009 9/30/2009 thru 10/26/2009
11/25/2009 til early 2010

Chris Scholin
OBS Seismometer

December 2009 for 6 months

John Orcutt

Large Aperture Array

2011
NPS

Chinese MARS Node

Dejun Li @Zhejiang University, China

Application is in to NSF.  Plan to be on MARS for 3 months.
No further communications

In-situ calibrator for ph measurement
Kang @Dept of Geology and Geophysics, Univ of Minnesota
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