MARS Status December 1, 2009
Current Experiments - 7
· MOBB on port 1
· Rover on port 3

· Sensor Group on port 4

· EK60 on port 6
· EITS on port 8
Issues
MARS EOI Power Problem
A USB oscilloscope was installed to monitor the power supply at the EOI.  Since this was installed, no problems have been seen with the high voltage output.
MARS Currently Down

This morning (during a shutdown of the high voltage) the PMACS server had a fan failure.  HP repair expected tomorrow.
ESP

Recovered 10/30/2009
Ricketts Ability to Service MARS

Need to look at Ventana tools developed for MARS access.  
EITS Recovery date

Discussion of EITS remaining deployed until February 2010 time Frame.  Erika raised issue of boat day (has money for this year).  Erika indicated EITS would be recovered in March 2010.
EK60

Does the EK60 date slide out with EITS?

MV Converter

Expecting delivery of the P4 MVC in the December/January timeframe.

FOCE

Recovered on 11/25/2009
Interface cables/ODI connectors/adapter assembly

Have now received a delivery schedule from ODI but have not had the opportunity to digest it.
MOBB Cable

MOBB cable appears to have been trawled again.  MOBB functioning and GF looks the same.

CISCO security changes

Installed on WNS but not the MARS node itself.   Need to address testing issues but otherwise seems to be working well.

Schedule MARS Power Down for Service
Looking for a timeframe.
Habitat and Biological Impact survey
To be conducted in the January through April 2010 time frame.  Survey of the MARS cable to evaluate impact.  Jim Barry and Linda Kuhnz.  Will require multiple dive days.

Acoustic Communications Base Station for MARS

It has been discovered this is to include a float 50 meters above the base instrument.  Issue is entanglement with ROV tether.  Lee Freitag announced that the deployment date has slid from 10/28/2009 until sometime in February 2010 due to ODI’s inability to deliver product.

Future deployments/recoveries
Rover
Recover 12/18/2009

Connect to port 3
Acoustic Communications Base Station for MARS
Maybe February 2010
6 month deployment
Lee Freitag @WHOI
BPR/Tilt instrument for MARS
Deploy 6/6/2010
Recover 12/4/2010

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

ESP
Deploy 12/14/2009
Recover 2010

Chris Scholin
LOOKING (was OBS Seismometer)
Deploy January 20, 2010.

Recover July 21, 2010

John Orcutt @UCSD
Large Aperture Array

2011
NPS

Chinese MARS Node

Dejun Li @Zhejiang University, China

Application is in to NSF.  Plan to be on MARS for 3 months.
Word from ODI (Brock) that there has been communications with ODI about supplying a cable.
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