MARS Status December 8, 2009
Current Experiments - 7
· MOBB on port 1
· Rover on port 3

· Sensor Group on port 4

· EK60 on port 6
· EITS on port 8
Issues
MARS Outage Last Week

IS was able to successfully repair the PMACS server last week.  No further problems seen with the server.
MARS High Voltage Issue

Currently, no problems are occurring.  However, the problem is still there.  Further discussions on this issue at the end of today’s meeting.
Ricketts Ability to Service MARS

Need to look at Ventana tools developed for MARS access.  
EK60

Does the EK60 date slide out with EITS?

MV Converter

Expecting delivery of the P4 MVC in the December/January timeframe.

Interface cables/ODI connectors/adapter assembly

Still waiting for the adapter cables to arrive.
CISCO security changes

Installed on WNS but not the MARS node itself.   Need to address testing issues but otherwise seems to be working well.
MARS Cable/Cable Delivery System Test

A test is planned for  2/14/2010 during ESP dive to do the first at depth test of the extreme-net cable.  The test will also be the first attempted use of the new cable delivery spool system.
Future deployments/recoveries
ESP
Deploy 12/14/2009

Recover 2010

Chris Scholin
Rover
Recover 12/18/2009

Connect to port 3
MARS Cable Survey

Starts 1/7/2010

Acoustic Communications Base Station for MARS
Deploy 2/2/2010
Recover 8/23/2010
Lee Freitag @WHOI
LOOKING (was OBS Seismometer)

Deploy 3/9/2010.

Recover 10/2/2010 or is it 10/4/2010

John Orcutt @UCSD

EITS

Recover 3/24/2010

BPR/Tilt instrument for MARS
Deploy 6/30/2010
Recover 12/14/2010

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

Large Aperture Array

2011
NPS

Chinese MARS Node

Dejun Li @Zhejiang University, China

Application is in to NSF.  Plan to be on MARS for 3 months.
Word from ODI (Brock) that there has been communications with ODI about supplying a cable.
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