MARS Status September 15, 2009
Current Experiments

1. MOBB on port 1
2. FOCE on port 2

3. Sensor Group on port 4

4. EK60 on port 6
5. EITS on port 8
Issues
FOCE

Humidity sensor in horn at 100%.  One in main housing at 80%.  Water sensors not tripping.  FOCE team has made decision to leave and place and see what happens.

Interface cables/ODI connectors/adapter assembly
ODI has said they will provide ESP cable at tend of September and MARS adapters at end of October.  MARS adapters might slide out further.
Unknown Shipment From SeaCon At ODI

What appears to be a double shipment on an MBARI order arrived at ODI from SeaCon.  Biggest concern is where did SeaCon get the extra cable?

Ricketts Ability to Service MARS

Should there be an access test for Ricketts before the Ventana goes away?  A paperwork analysis says it should work but it is very close.  New delivery spool will need to be fitted to Ricketts.
BPR/Tilt Instrument
Working with Bill Chadwick on new cable laying spool.  Once he understands the requirements he will propose a new date for deployment.  Mail did not make it to internal addressees due to large size.  Bill is reviewing. 
WNS 
MARS OPS investigating a new home for the WNS.  The rack would be located on the 3rd floor of bldg B expansion.  Necessary cables would be extended into the tank area.  The new area would improve safety of operating the WNS in the test tank area.  Looks like power to be put in next week.
ESP and Rover on WNS

Both projects need the WNS at about the same time.  ESP needs to operate in their cold van and Rover in the test tank area.  Alana and Scott are to work out a schedule.

Bury MOBB Cable

NFS raised issue of burying MOBB cable.  Permitting issue?

CISCO security changes
Installed on WNS but not the MARS node itself.
MV Converter
Awaiting more information from Keith.  Power data was successfully gotten 8/14/2009.
Web Site Review Meeting
Need Steve and Gene to review proposed new web page.
Schedule MARS Power Down for Service
Looking to do in the October timeframe.
Habitat and Biological Impact survey
To be conducted in the January through April 2010 time frame.  Survey of the MARS cable to evaluate impact.  Jim Barry and Linda Kuhnz.  Will require multiple dive days.

Acoustic Communications Base Station for MARS

It has been discovered this is to include a float 50 meters above the base instrument.  Issue is entanglement with ROV tether.  Lee Freitag announced that the deployment date has slid from 10/28/2009 until sometime in February 2010 due to ODI’s inability to deliver product.

Future deployments

Rover
10/1/2009
Connect to port 3

Acoustic Communications Base Station for MARS
Maybe February 2010
Lee Freitag @WHOI
BPR/Tilt instrument for MARS
Postponed - possibly January time frame.
Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

ESP
9/30/2009 thru 10/26/2009
11/25/2009 til early 2010

Chris Scholin
OBS Seismometer

December 2009 for 6 months

John Orcutt

Large Aperture Array

2011
NPS

Chinese MARS Node

Dejun Li @Zhejiang University, China

Application is in to NSF.  Plan to be on MARS for 3 months.
No further communications

In-situ calibrator for ph measurement
Kang @Dept of Geology and Geophysics, Univ of Minnesota
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