MARS Status September 22, 2009
Current Experiments

1. MOBB on port 1
2. FOCE on port 2

3. Sensor Group on port 4

4. EK60 on port 6
5. EITS on port 8
Issues
FOCE

FOCE is still operational.  FOCE is in an “operate and see” mode.

Interface cables/ODI connectors/adapter assembly
ODI has said they will provide ESP cable at tend of September and MARS adapters at end of October.  MARS adapters might slide out further.
Unknown Shipment From SeaCon At ODI

Non-issue (sort of).  Problem was that ODI incorrectly reported getting cables that they did not get……
Ricketts Ability to Service MARS

Need to look at Ventana tools developed for MARS access.
WNS 
MARS OPS investigating a new home for the WNS.  The rack would be located on the 3rd floor of bldg B expansion.  Necessary cables would be extended into the tank area.  The new area would improve safety of operating the WNS in the test tank area.  Looks like power to be put in week of 9/21.
ESP and Rover on WNS

Initial ESP testing has been done.  ESP might not go into tank.  Rover to start testing at the end of the week.

Bury MOBB Cable

NFS raised issue of burying MOBB cable.  Permitting issue?  No additional information about the 1 pps problem.
EITS Recovery date

Discussion of EITS remaining deployed until February 2010 time Frame.  Erika raised issue of boat day (has money for this year).

CISCO security changes
Installed on WNS but not the MARS node itself.
MV Converter
Awaiting more information from Keith.  Power data was successfully gotten 8/14/2009.
Schedule MARS Power Down for Service
Looking to do in the October timeframe.
Habitat and Biological Impact survey
To be conducted in the January through April 2010 time frame.  Survey of the MARS cable to evaluate impact.  Jim Barry and Linda Kuhnz.  Will require multiple dive days.

Acoustic Communications Base Station for MARS

It has been discovered this is to include a float 50 meters above the base instrument.  Issue is entanglement with ROV tether.  Lee Freitag announced that the deployment date has slid from 10/28/2009 until sometime in February 2010 due to ODI’s inability to deliver product.

Future deployments

Rover
10/1/2009
Recover 1st week of November by WF

Connect to port 3
Deploy again 12/18/2009

Acoustic Communications Base Station for MARS
Maybe February 2010
Lee Freitag @WHOI
BPR/Tilt instrument for MARS
Postponed – Maybe June/early July
Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

ESP
9/30/2009 thru 10/26/2009
11/25/2009 til early 2010

Chris Scholin
OBS Seismometer

Possibly January time frame
6 month deployment
John Orcutt

Large Aperture Array

2011
NPS

Chinese MARS Node

Dejun Li @Zhejiang University, China

Application is in to NSF.  Plan to be on MARS for 3 months.
No further communications

In-situ calibrator for ph measurement
Kang @Dept of Geology and Geophysics, Univ of Minnesota
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