MARS Status April 27, 2010
Current Experiments – 4
· LOOKING on port 1

· FOCE on port 2

· ACOMMS on port 3
· EK60 on port 6
Issues
MARS Lab (and the rest of MBARI)

Power shutdown scheduled for all of MBARI on May 7th.  MARS lab and node will be powered.
MOBB 
MOBB site was where last trawl event occurred.  Current sensor and MOBB frame damaged.  3.6 km cable was ripped off.  Recovery for the MOBB cable will have to be scheduled.  
MARS Lab UPS
The new outlet should be wired today.  The new UPS might be cut in during May 7th power outage.
EOI Door Sensor

The contractor installed and wired most of the hardware necessary for monitoring the door switch at the end of the island.  He had to take some of the cards back for programming.  More time will need to be scheduled to finish the job.
LOOKING
Looking was deployed on April 7th.  Only problem was with the 1 PPS.  LOOKING is unable to lock onto the 1 PPS signal.  As LOOKING worked on the WNS (see below) it is implied LOOKING has reversed 1 PPS lines.
WNS

WNS is now fully functional.
Port Test Tool (PTT)

The PTT is being redesigned to enhance its current capabilities and add some new ones.  Changes are being driven by experience working with MARS.

FOCE

The FOCE deployment was deployed 4/26/2010.  Appears to be a problem with the PH sensors.
Future deployments/recoveries
MARS Cable Survey

Started 1/8/2010
ACOMMS
Recover 8/23/2010
Port 3
Lee Freitag @WHOI
LOOKING
Recover 9/30/2010
Port 1
John Orcutt @UCSD

EK60

Recover 12/16/2010

Port 6

John Horne @UW

BPR/Tilt instrument for MARS
WNS testing week of 6/16/2010

Deploy 6/30/2010
Recover 12/15/2010
Will attach to port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

ESP

Deploy 11/30/2010

Recover – Not known yet

Will attach to port ?

Large Aperture Array

2011
NPS

Chinese MARS Node

Dejun Li @Zhejiang University, China

Application is in to NSF.  Plan to be on MARS for 3 months.
SAIC – Naval Hydrodynamics Division
Have expressed an interest in connecting to MARS from November 2010 until February 2011.
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