MARS Status August 10, 2010
Current Experiments – 5
· LOOKING on port 1

· FOCE on port 2

· ACOMMS on port 3
· EK60 on port 6
· BPR/Tilt on port 7

Issues
MARS Fiber Cable
The new fiber cable was installed and terminated by 3D Datacom.  Some issues remain but do not have an effect upon MARS operations.  3D Datacom will be here on 8/17/2010 to complete the cable repair.  Facilities sealed the pull boxes to try and prevent rodent access.
MARS EOI Maintenance

Several items need to be addressed at the EOI:

1. Sea water ground check

2. Power supply maintenance

a. Cleaning

b. Check physicals

c. Retrofit of connector

d. Removal of test equipment - completed
3. UPS service

Currently the October/November time frame looks best.

Tongji University

We are currently awaiting feedback from Dr Zhou at Tongji University.  Craig sent a message prior to his departure.  Last information I had was they would be here for testing this year.

Wave Energy Testing

Starting in August, engineering test may restrict access to MARS lab for large/heavy objects.

EOI Door Sensor

Work scheduled for Friday 8/13/2010
MOBB 
Recovery of the MOBB cable not currently scheduled.  The deployment of new cable is expected to be in early 2011.
ROV Trenching Tool

Teasting of the ROV trenching tool is planned for November 15th and 16th 2010.
Port Test Tool (PTT)

The PTT is being redesigned to enhance its current capabilities and add some new ones.  Changes are being driven by experience working with MARS.  Targeted August 2010
PHOBOS

Project is targeting to be ready in late August for testing with deployment at the end of September.
Future deployments/recoveries
FOCE

Recover 2011
Port 2

Deploy CO2 box 8/16/2010
EK60

Recover 8/18/2010

Port 6

John Horne @UW

LOOKING
Recover 9/30/2010

Port 1

John Orcutt @UCSD

ACOMMS
Recover 10/1/2010
Port 3
Lee Freitag @WHOI
ESP

Deploy 11/30/2010

Recover – Not known yet

Will attach to port ?

BPR/Tilt instrument for MARS
Recover 12/15/2010
Port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

Large Aperture Array

2011
NPS
Tongji MARS Node

Tongji University, China will be here in November for test tank testing.  Deployment date being worked but looks like early next year.
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