MARS Status August 24, 2010
Current Experiments – 4
· LOOKING on port 1

· FOCE on port 2

· ACOMMS on port 3
· BPR/Tilt on port 7

Issues
MARS Fiber Cable
The new fiber cable appears to be good.  The pull boxes have been sealed with the exception of the one underneath the sea lion office.
MARS West Gb Link is Down

The west link went down last week.  Repair efforts on the link have been delayed until next week to allow the FOCE project time to work with the CO2.  Today was the last dive at MARS this year for FOCE.
MARS EOI Maintenance

Several items need to be addressed at the EOI:

1. Sea water ground check

2. Power supply maintenance

a. Cleaning

b. Check physicals

c. Retrofit of connector

3. UPS service

Currently the October/November time frame looks best.

University of Minnesota

Kang Din will be at MBARI on September 2 to give a presentation on the University of Minnesota project.  Meeting at 10:00 in the Tank View Conference Room.

Tongji University

We are currently awaiting feedback from Dr Zhou at Tongji University.  Craig sent a message prior to his departure.  Last information I had was they would be here for testing this year.

EOI Door Sensor

Work scheduled for Friday 8/13/2010 8/27/2010
MOBB 
Recovery of the MOBB cable not currently scheduled.  The deployment of new cable is expected to be in early 2011.
ROV Trenching Tool

Testing of the ROV trenching tool is planned for November 15th and 16th 2010.
Port Test Tool (PTT)

The PTT is being redesigned to enhance its current capabilities and add some new ones.  Changes are being driven by experience working with MARS.  Targeted August 2010
PHOBOS

Project is targeting to be ready in late August for testing with deployment at the end of September.
Future deployments/recoveries
FOCE

Recover 2011
Port 2

LOOKING
Recover 9/30/2010

Port 1

John Orcutt @UCSD

ACOMMS
Recover 10/1/2010
Port 3
Lee Freitag @WHOI
ESP

Deploy 11/30/2010

Recover – Not known yet

Will attach to port ?

BPR/Tilt instrument for MARS
Recover 12/15/2010
Port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

University of Minnesota

Deploy 3rd/4th quarter 2011

Large Aperture Array

2011
NPS
Tongji MARS Node

Tongji University, China will be here in November for test tank testing.  Deployment date being worked but looks like early next year.
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