MARS Status February 16, 2010
Current Experiments - 2
· MOBB on port 1
· EK60 on port 6
· EITS on port 8
Issues
ACOMMS Deployment

Deployment rescheduled for 2/17/2010.
MARS Port 4 Connector Pin 12 Failure

Status of port 4 is unusable.  Port 4 needs to be tested on a future dive.  Should be dummied off 2/17/2010.
ODI Penetrator Failure

ODI has reported that the oil analysis shows the oil in the SIMM can was not from the ODI assembly.
MOBB Move to Port 5

Move to port 5 is now on indefinite hold as the MOBB cable is non-functional.  Subsea vlans should be returned to normal.  Planned look at MOBB cable 2/17/2010.
Ricketts Ability to Service MARS

Need to look at Ventana tools developed for MARS access.  
EOI Power
PG&E notified MBARI of planned service interruption:

2/18/2010 from 8:30 am to 9:00 am

2/18/2010 from 2:00 pm to 2:30 pm

The UPS at the end of the island should be able to hold up for the duration of the outages.
MVC Testing

We are now about 4 weeks away from testing the new MVC.
EITS Pan and Tilt Problem
EITS’ P&T is causing problems.  ROV will do a fly by on 2/17/2010 to look for connector fizzing.

Lessons Learned

MARS missed getting all the needed information from WHOI to get all requested network setup completed.  Pete still managed to get it down before the Lobos made it to the MARS site.  However, to try and reduce the possibility of future occurrences, will be adding to the meeting agenda, a review of all deployments/recoveries that will occur in the 4 weeks following the meeting.

MARS Lab UPS
The MARS lab UPS is marginally powered.  The new UPS has been received.  Need to schedule change over when time permits.
EOI Door Sensor

Facilities working to hook up door open sensor to alarm.  Work will require a half day of baby sitting.  Still need to have sheriff’s department out for a tour.  Installation planned for Friday if the contractor can accommodate.  EOI outside light replaced and indoor battery operated light installed behind HV cabinet.
Future deployments/recoveries
MARS Cable Survey

Started 1/8/2010
ACOMMS
Deploy 2/17/2010
Recover 8/23/2010
Will attach to port 3
Lee Freitag @WHOI
FOCE

Deploy 3/22/2010 
Recover August 22nd 
Will attach to port 2

LOOKING (was OBS Seismometer)

Deploy 3/26/2010
Recover 9/30/2010
Will attach to port 1
John Orcutt @UCSD

EITS

Recover 3/24/2010

BPR/Tilt instrument for MARS
Deploy 6/30/2010
Recover 12/14/2010
Will attach to port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

ESP

Deploy 11/30/2010

Recover – Not known yet

Will attach to port ?

Large Aperture Array

2011
NPS

Chinese MARS Node

Dejun Li @Zhejiang University, China

Application is in to NSF.  Plan to be on MARS for 3 months.
SAIC – Naval Hydrodynamics Division
Have expressed an interest in connecting to MARS from November 2010 until February 2011.
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