MARS Status July 20, 2010
Current Experiments – 5
· LOOKING on port 1

· FOCE on port 2

· ACOMMS on port 3
· EK60 on port 6
· BPR/Tilt on port 7

Issues
MARS EOI Maintenance

Several items need to be addressed at the EOI:

1. Sea water ground check

2. Power supply maintenance

a. Cleaning

b. Check physicals

c. Retrofit of connector

d. Removal of test equipment

3. UPS service

Currently the October/November time frame looks best.

Tongji University

We are currently awaiting feedback from Dr Zhou at Tongji University.  Craig sent a message prior to his departure.  Last information I had was they would be here for testing this year.
EK60

Calibration ball deployed without problem 6/24/2010.  John Horne reported the ball was being seen by the EK60.
BPR/Tilt

Successfully deployed on 6/30/2010.
Wave Energy Testing

Starting in August, engineering test may restrict access to MARS lab for large/heavy objects.

EOI Door Sensor

Still waiting for facilities/contractor to complete work.
MOBB 
Recovery of the MOBB cable on hold, no time on 6/24//2010.
ROV Trenching Tool

MOBB cable should be here about the end of August.  Testing and cable deployment planned for October 2010.
LOOKING
Looking was deployed on April 7th.  It appears that LOOKING has reversed 1 PPS lines.  Port 1 tested good.  1 PPS reversal cable assembly installed.  LOOKING did a full sync up within an hour.
Port Test Tool (PTT)

The PTT is being redesigned to enhance its current capabilities and add some new ones.  Changes are being driven by experience working with MARS.  Targeted August 2010
PHOBOS

Targeting to be ready in August for testing.
Future deployments/recoveries
FOCE

Recover ??
Port 2

ACOMMS
Recover 10/1/2010
Port 3
Lee Freitag @WHOI
LOOKING
Recover 9/30/2010
Port 1
John Orcutt @UCSD

EK60

Recover 8/18/2010
Port 6

John Horne @UW

BPR/Tilt instrument for MARS
Recover 12/15/2010
Port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

ESP

Deploy 11/30/2010

Recover – Not known yet

Will attach to port ?

Large Aperture Array

2011
NPS
Tongji MARS Node

Tongji University, China will be here in November for test tank testing.  Deployment date being worked but looks like early next year.
SAIC – Naval Hydrodynamics Division
Have expressed an interest in connecting to MARS from November 2010 until February 2011.

Bottom map



























MOBB





ACOMMS 2/17





BPR/Tilt 6/30 666/30





North





Looking 4/7





FOCE 6/3








EK60








MARS





PHOBOS








