MARS Status June 22, 2010
Current Experiments – 4
· LOOKING on port 1

· FOCE on port 2

· ACOMMS on port 3
· EK60 on port 6
Issues
EK60

Need to deploy calibration ball, planned for 6/24/2010.  Not clear how this is going to be done.
BPR/Tilt
Successfully passed WNS testing.  Will go into cold room on 6/29/2010 and deploy on 6/30/2010.
Wave Energy Testing

Starting in August, engineering test may restrict access to MARS lab for large/heavy objects.
EOI Door Sensor

Still waiting for facilities/contractor to complete work.
MOBB 
Recovery of the MOBB cable – might be 6/24/2010 but time will be tight.
ROV Trenching Tool

MOBB cable should be here about the end of August.  Trenching tool work waiting for Larry’s time.  Testing will probably slip to 2011.
LOOKING
Looking was deployed on April 7th.  It appears that LOOKING has reversed 1 PPS lines.  Glen agrees he could not see signal.  Reversal cable assembly made up.  Will test port 1 with PTT.  If 1PPS good, will use reversal cable assembly.  If 1 PPS bad, will move to port 8.  Targeted for 6/24/2010.
Port Test Tool (PTT)

The PTT is being redesigned to enhance its current capabilities and add some new ones.  Changes are being driven by experience working with MARS.  Targeted August 2010
PHOBOS

Targeting to be ready in July.
Future deployments/recoveries
FOCE

Recover ??
Port 2

ACOMMS
Recover 8/23/2010
Port 3
Lee Freitag @WHOI
LOOKING
Recover 9/30/2010
Port 1
John Orcutt @UCSD

EK60

Recover August 8/18/2010
Port 6

John Horne @UW

BPR/Tilt instrument for MARS
WNS testing 6/17/2010

Deploy 6/30/2010
Recover 12/15/2010
Will attach to port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

ESP

Deploy 11/30/2010

Recover – Not known yet

Will attach to port ?

Large Aperture Array

2011
NPS
Tongji MARS Node

Tongji University, China will be here in November for test tank testing.  Deployment date being worked but looks like early next year.
SAIC – Naval Hydrodynamics Division
Have expressed an interest in connecting to MARS from November 2010 until February 2011.
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