MARS Status March 2, 2010
Current Experiments - 3
· ACOMMS on port 3
· EK60 on port 6
· EITS on port 8
Issues
ACOMMS Deployment

Deployment successful 2/17/2010.
MARS Port 4 Connector Pin 12 Failure

Status of port 4 is looking better.  An unsuccessful attempt was made to free the plunger on pin 12 on the 2/17/2010 dive.  The dummy was left installed and the 48 volts was turned on with a current limit of 50 ma.  The port stayed up over night with no ground fault or over current.
ODI Penetrator Failure

ODI has reported that the oil analysis shows the oil in the SIMM can was not from the ODI assembly.
MOBB Move to Port 5

As the move to port 5 is now on indefinite hold as the MOBB cable is non-functional.  Subsea vlans have been returned to normal.  The look at MOBB cable on 2/17/2010 was inconclusive.  Paul McGill to look further at frame grabs.
Ricketts Ability to Service MARS

Need to look at Ventana tools developed for MARS access.  
MVC Testing

We are now about 3 weeks away from testing the new MVC.
EITS Pan and Tilt Problem
EITS’ P&T is causing problems.  The ROV fly by on 2/17/2010 showed some fizzing on the P&T but all connectors looked good.
Lessons Learned

MARS missed getting all the needed information from WHOI to get all requested network setup completed.  Pete still managed to get it down before the Lobos made it to the MARS site.  However, to try and reduce the possibility of future occurrences, will be adding to the meeting agenda, a review of all deployments/recoveries that will occur in the 4 weeks following the meeting.

MARS Lab UPS
The MARS lab UPS is marginally powered.  The new UPS has been received.  Need to schedule change over when time permits.
EOI Door Sensor

The contractor installed and wired most of the hardware necessary for monitoring the door switch at the end of the island.  He had to take some of the cards back for programming.  More time will need to be scheduled to finish the job.
Future deployments/recoveries
MARS Cable Survey

Started 1/8/2010
ACOMMS
Recover 8/23/2010
Port 3
Lee Freitag @WHOI
FOCE

Deploy 3/22/2010 – Possible slide of schedule
Recover August 22nd 
Will attach to port 2

LOOKING (was OBS Seismometer)

Deploy 3/26/2010
Recover 9/30/2010
Will attach to port 1
John Orcutt @UCSD

EITS

Recover 3/24/2010

BPR/Tilt instrument for MARS
Deploy 6/30/2010
Recover 12/14/2010
Will attach to port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

ESP

Deploy 11/30/2010

Recover – Not known yet

Will attach to port ?

Large Aperture Array

2011
NPS

Chinese MARS Node

Dejun Li @Zhejiang University, China

Application is in to NSF.  Plan to be on MARS for 3 months.
SAIC – Naval Hydrodynamics Division
Have expressed an interest in connecting to MARS from November 2010 until February 2011.
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