MARS Status May 4, 2010
Current Experiments – 4
· LOOKING on port 1

· FOCE on port 2

· ACOMMS on port 3
· EK60 on port 6
Issues
MARS Lab (and the rest of MBARI)
Power shutdown scheduled for all of MBARI on May 7th.  MARS lab and node will be powered.
MARS Lab UPS
Scheduled to be cut in tomorrow, May 5th.
Backup Air Conditioning

The MARS lab has a window style air conditioning.  A rack mount backup air conditioner is being installed.
EOI Door Sensor

Still waiting for facilities/contractor to complete work.
MOBB 
MOBB site was where last trawl event occurred.  Current sensor and MOBB frame damaged.  3.6 km cable was ripped off.  Recovery for the MOBB cable will have to be scheduled.
LOOKING
Looking was deployed on April 7th.  Only problem was with the 1 PPS.  LOOKING is unable to lock onto the 1 PPS signal.  As LOOKING worked on the WNS (see below) it is implied LOOKING has reversed 1 PPS lines.
Port Test Tool (PTT)

The PTT is being redesigned to enhance its current capabilities and add some new ones.  Changes are being driven by experience working with MARS.

FOCE

The FOCE recovery was not able to be completed.  Current available dates are in early June.  FOCE is powered on and doing motor tests.
Future deployments/recoveries
MARS Cable Survey

Started 1/8/2010
ACOMMS
Recover 8/23/2010
Port 3
Lee Freitag @WHOI
LOOKING
Recover 9/30/2010
Port 1
John Orcutt @UCSD

EK60

Recover 12/16/2010

Port 6

John Horne @UW

BPR/Tilt instrument for MARS
WNS testing week of 6/16/2010

Deploy 6/30/2010
Recover 12/15/2010
Will attach to port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

ESP

Deploy 11/30/2010

Recover – Not known yet

Will attach to port ?

Large Aperture Array

2011
NPS

Chinese MARS Node

Dejun Li @Zhejiang University, China

Application is in to NSF.  Plan to be on MARS for 3 months.
SAIC – Naval Hydrodynamics Division
Have expressed an interest in connecting to MARS from November 2010 until February 2011.
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