MARS Status May 25, 2010
Current Experiments – 3
· LOOKING on port 1

· ACOMMS on port 3
· EK60 on port 6
Issues
EOI Door Sensor

Still waiting for facilities/contractor to complete work.
MOBB 
Recovery of the MOBB cable to be attempted early June.  (MOOS cruise 7,8,9)  Is this still possible??
ROV Trenching Tool

MOBB cable should be here about the end of August.  Trenching tool work waiting for Larry’s time.

LOOKING
Looking was deployed on April 7th.  It appears that LOOKING has reversed 1 PPS lines.  Waiting for feedback from Glen on testing shift of pulse detection window.
Port Test Tool (PTT)

The PTT is being redesigned to enhance its current capabilities and add some new ones.  Changes are being driven by experience working with MARS.  Targeted August 2010
FOCE

Successfully recovered.
PHOBOS

Targeting to be ready in July.
ACOMMS

Network access problems gone, but took a port power cycle.
MARS  Cable Survey

Survey appears to be done.  Work has begun on prelim report.
Future deployments/recoveries
FOCE

Deploy 6/3/2010

Recover 8/24/2010 – needs verified
Port 2

ACOMMS
Recover 8/23/2010
Port 3
Lee Freitag @WHOI
LOOKING
Recover 9/30/2010
Port 1
John Orcutt @UCSD

EK60

Recover 12/16/2010

Port 6

John Horne @UW

BPR/Tilt instrument for MARS
WNS testing week of 6/16/2010

Deploy 6/30/2010
Recover 12/15/2010
Will attach to port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

ESP

Deploy 11/30/2010

Recover – Not known yet

Will attach to port ?

Large Aperture Array

2011
NPS
Tongji MARS Node

Tongji University, China will be here in November for test tank testing.  Deployment date being worked but looks like early next year.
SAIC – Naval Hydrodynamics Division
Have expressed an interest in connecting to MARS from November 2010 until February 2011.
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