MARS Status October 12, 2010
Current Experiments – 4
· LOOKING on port 1

· FOCE on port 2

· PHOBOS on port 4

· BPR/Tilt on port 7

Issues
ACOMMS

All ACOMMS gear now shipped back.  A note here:  ACOMMS experienced rather significant fizzing of connectors and parts.  Cable to MARS was clean.
MARS Fiber Cable
The pull boxes have been sealed with the exception of the one underneath the sea lion office.  Facilities hopes to have done by the end of the week.
MARS West Gb Link is Down

The link is still down but the East link is running without errors.  Debug efforts will be scheduled again soon.
MARS EOI Maintenance

Several items need to be addressed at the EOI:

1. Sea water ground check

2. Power supply maintenance

3. UPS service

Currently the October/November time frame looks best.

EOI Door Sensor

Still waiting for install to be re-scheduled
MOBB 
Recovery of the MOBB cable not currently scheduled.  The deployment of new cable is expected to be in early 2011.  (Deploy April?  Recover??)
ROV Trenching Tool

Testing of the ROV trenching tool is planned for November 15th and 16th 2010.
Port Test Tool (PTT)

The PTT is being redesigned to enhance its current capabilities and add some new ones.  Changes are being driven by experience working with MARS.  Targeted August 2010 ??
Future deployments/recoveries
FOCE

Recover 2011 ??
Port 2

LOOKING
Recover Mid to late January 28, 2011
Port 1

John Orcutt @UCSD

ESP

Deploy 11/30/2010

Recover – Not known yet 1/31/2011
Will attach to port ?

BPR/Tilt instrument for MARS
Recover 12/15/2010 June 2011
Port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

University of Minnesota

Deploy 3rd/4th quarter 9/29/2011
Recover 12/19/2011
Funding not yet established.

Large Aperture Array

2011
NPS
DARPA Time Request

Is 6/9/2011 deploy or recover?
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