MARS Status October 19, 2010
Current Experiments – 4
· LOOKING on port 1

· FOCE on port 2

· PHOBOS on port 4

· BPR/Tilt on port 7

Issues
MARS Fiber Cable
The pull boxes have all been sealed.
MARS West Gb Link is Down

The link is still down but the East link is running without errors.  Debug efforts will be scheduled again soon.
MARS EOI Maintenance

Several items need to be addressed at the EOI:

1. Sea water ground check

2. Power supply maintenance

3. UPS service

Currently the October/November time frame looks best.

EOI Door Sensor

Still waiting for install to be re-scheduled
MOBB 
Recovery of the MOBB cable not currently scheduled.  The deployment of new cable is expected to be in early 2011.  (Deploy April?  Recovery:  date of convenience)
ROV Trenching Tool

Testing of the ROV trenching tool is planned for November 15th and 16th 2010.
Port Test Tool (PTT)

The PTT is being redesigned to enhance its current capabilities and add some new ones.  Changes are being driven by experience working with MARS.  Targeting December 2010 for WNS testing.
Future deployments/recoveries
FOCE

Recover 2010/2011 ??
Port 2

LOOKING
Recover January 28, 2011
Port 1

John Orcutt @UCSD

ESP

Deploy 11/30/2010

Recover 1/31/2011
Will attach to port ?

BPR/Tilt instrument for MARS
Recover June 2011
Port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

University of Minnesota

Deploy 9/29/2011

Recover 12/19/2011
Funding not yet established.

Large Aperture Array

2011
NPS
DARPA Time Request

Deploy 1/25/2011 and 1/26/2011

Recover 6/9/2011
Funding not yet established.
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