MARS Status August 9, 2011
Current Experiments – 6
· LOOKING on port 1

· FOCE on port 2

· PHOBOS on port 4

· MOBB on port 5

· Tongji on port 6

· BPR/Tilt on port 7

Issues
BMFC
Deployment changed to October 27 (2nd day of Tongji recovery).  Will now use port 6 (Port Tongji coming off of).  This will only be MARS end.  Deployment of remotes will occur Late November/Early December.
Sediment Events Sensor

Deployment has slid out to September 7.  WNS testing will be scheduled for the week of August 22nd or 29th.
PHOBUS

Recovery of PHOBUS will occur on SES deployment dive.  Redeploy PHOBOS when SES is recovered.  PHOBOS is now the dark moon of MARS.  The original light has failed.  PHOBOS shows an internal ground fault when the light is turned on.  ADCP not functioning.
MARS Dead Face Relays

Tested 26 previously replaced relays.  Eight showed a failure mode consistent with what was seen on MARS.  Four of the bad units returned to Gigavac for analysis.  XLC module from WNS relays tested.  One out of eight bad.  Failure analysis from Gigavac was a little wanting.
Port Test Tool (PTT)

PTT is being assembled in the MARS lab.
MARS Data Into SSDS

Rich has completed most of his work.  Now needs to do the verification phase.  Actual entry of data into SSDS might take a bit longer (up to several months).  Estimate is October 2011.
MARS EOI Maintenance

Several items need to be addressed at the EOI:

1. Sea water ground check

2. Power supply maintenance

3. UPS service

MARS West Gb Link is Down

The link is still down but the East link is running without errors.  Debug efforts will be scheduled again soon.

EOI Door Sensor

Still waiting for install to be re-scheduled…….
Future deployments/recoveries
Sediment Events Sensor

Deploy 9/7/2011
Recover 10/25/2011
Port 3
Ken Smith

Ghost Buster
Deploy 9/29/2011

Recover 11/30/2011
Port 8

Funding not yet established.
Kang Ding – University of Minnesota
BMFC

Deploy 10/27/2011 for MARS end

Deploy Late November/early December for remotes

Recover Late May 2012/Early June 2012
Port 6

LOOKING
Recover 10/27/2011
Port 1

John Orcutt @UCSD

Tongji University
Recover 10/26/2011 & 10/27/2011

Port 6
Dr.  Huaiyang Zhou @Tongji University, China

ESP

Deploy April 2012 - Issue
Recover 6 months later
Port 3

MARS O&M Days

11/28/2011, 11/29/2011
FOCE

Recover May 2012 - Issue
Port 2

BPR/Tilt instrument for MARS
Recover June 2012
Port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL
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