MARS Status January 4, 2011
Current Experiments – 3
· LOOKING on port 1

· PHOBOS on port 4

· BPR/Tilt on port 7

Issues
ESP Shutdown (again)

ESP lost 48 volts on 12/16/2010.  The ESP was recovered today.  The Ventana was equipped with the MARS port test tool.  Testing of port 6 indicates there is an internal MARS failure that caused the 48 volts to go away.  We are left with the following questions:

1. Is port 6 usable for devices not requiring 48 volts?

2. Did the ESP cause the 48 volt failure or was it “just a failure”?

PG&E Power Failure 1/2/2011

A power failure resulted in a shutdown of MARS.  The length of the failure exceeded the UPS capacity at the end of the island.  It appears the UPS held MARS up for approximately 1 hour.

They’re Back!

Tongji University, China is aback again.  It appears the insurance issue has been worked.  No permits in place.
MARS West Gb Link is Down

The link is still down but the East link is running without errors.  Debug efforts will be scheduled again soon.
MARS EOI Maintenance

Several items need to be addressed at the EOI:

1. Sea water ground check

2. Power supply maintenance

3. UPS service

EOI Door Sensor

Still waiting for install to be re-scheduled
MOBB 
The deployment of new cable is expected to be in early 2011.  (Deploy April 6 & 7)
ROV Trenching Tool

Testing of the ROV trenching tool to lay a cable went well but need to add tensioning indicator.
Port Test Tool (PTT)

The PTT is being redesigned to enhance its current capabilities and add some new ones.  Changes are being driven by experience working with MARS.  Targeting February 2011 for WNS testing.
Neptune web write up on MARS

Monterey Accelerated Research System (USA)

The Monterey Accelerated Research System (MARS) is a cabled ocean observatory planned for installation on the seafloor in Monterey Canyon off the California coast. The MARS science node will be installed on the seafloor at a depth of 891 meters (2,923 feet), on a broad, muddy platform called Smooth Ridge. MARS is an initiative of the Monterey Bay Aquarium Research Institute (MBARI).

Future deployments/recoveries
FOCE

Deployment date unknown
Port 2

LOOKING
Recover January 28, 2011 June 29, 2011
Port 1

John Orcutt @UCSD

BPR/Tilt instrument for MARS
Recover June 28, 2011
Port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

University of Minnesota

Deploy 9/29/2011

Recover 12/19/2011
Port 8
Funding not yet established.

Large Aperture Array

2012 maybe
NPS
MOBB

Lay new cable 4/6/2011 & 4/7/2011
Tongji MARS Node

Tongji University, China will be here in 2011

Sediment Events Senor

Ken Smith effort, Spring 2011
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