MARS Status July 19, 2011
Current Experiments – 6
· LOOKING on port 1

· FOCE on port 2

· PHOBOS on port 4

· MOBB on port 5

· Tongji on port 6

· BPR/Tilt on port 7

Issues
BMFC
Will need to use port 4 (PHOBOS’ port).  Deploying in September for 6 months but still show boat day in December.  
Sediment Events Sensor

Deployment has slid out for August 11.  WNS testing will be scheduled for the first week in August
PHOBUS

The tripod mounted light was recovered by the Western Flyer.  First look showed water made it inside.  Will come back with ESP shipment.
Recovery of PHOBUS will occur on BMFC deployment dive.  Redeploy PHOBOS when TONGJI is recovered.

MARS Dead Face Relays

Tested 26 previously replaced relays.  Eight showed a failure mode consistent with what was seen on MARS.  Four of the bad units returned to Gigavac for analysis.
Port Test Tool (PTT)

The PTT is being redesigned to enhance its current capabilities and add some new ones.  Changes are being driven by experience working with MARS.  
MARS Data Into SSDS

Rich has completed most of his work.  Now needs to do the verification phase.  Actual entry of data into SSDS might take a bit longer (up to several months).  
MARS EOI Maintenance

Several items need to be addressed at the EOI:

1. Sea water ground check

2. Power supply maintenance

3. UPS service

MARS West Gb Link is Down

The link is still down but the East link is running without errors.  Debug efforts will be scheduled again soon.

EOI Door Sensor

Still waiting for install to be re-scheduled

Future deployments/recoveries
Sediment Events Sensor

Deploy 8/11/2011
Recover 10/25/2011
Port 3
Ken Smith

BMFC

Deploy 9/20/2011

Recover 6 months later – Issue!
Port 1

Ghost Buster
Deploy 9/29/2011

Recover 11/30/2011
Port 8

Funding not yet established.
Kang Ding – University of Minnesota
LOOKING
Recover October 2011

Port 1

John Orcutt @UCSD

Tongji University
Recover 10/26/2011 & 10/27/2011

Port 6
Dr.  Huaiyang Zhou @Tongji University, China

ESP

Deploy April 2012 - Issue
Recover 6 months later
Port 3

MARS O&M Days

11/28/2011, 11/29/2011
FOCE

Recover May 2012 - Issue
Port 2

BPR/Tilt instrument for MARS
Recover June 2012
Port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

Bottom map



























MOBB 6/22/2011





FOCE 5/4/2011





BPR/Tilt 6/30/2010





North





Looking 4/7/2010





Tongji University


4/21/2011





SES


8/11/2011








MARS





PHOBOS 10/1/2010








