MARS Status June 7, 2011
Current Experiments – 5
· LOOKING on port 1

· FOCE on port 2

· PHOBOS on port 4

· Tongji on port 6

· BPR/Tilt on port 7

Issues
LOOKING

Still waiting for answer as to whether or not LOOKING is being extended.

FOCE

CO2 fill on May 31st  was aborted due to Lobos engine problem.

BPR

No PO yet, but the BPR is going for a one year extension.
ONR

Back to life.  Deployment in the fall (September) for maybe 6 months.  Still waiting for details.
Tongji University, China
An issue has developed with the surface power control computer.  The unit keeps losing its network connection and requires reboot.
MARS OBC is Down

OBC hardware ¾ functional.  DCS server serial port now works.  1PPS is being tested.  Testing is still ongoing.  An issue was seen with a major increase in jitter.  Still investigating but it has been working fine for a little over a week.
MOBB 
Deployment date 6/22/2011 & 6/23/2011.  It will be done on the WF.  Need to document (verify) network setup.  Need to work detailed cable lay plan to avoid Tongji.
ROV Trenching Tool

Depending upon the repair of the LOBOS, test will be done with the modified cable laying sled June 16.  Cable lay will take place June 22 and 23.
Sediment Events Sensor

Working with Paul to define network and schedule testing.
Port Test Tool (PTT)

The PTT is being redesigned to enhance its current capabilities and add some new ones.  Changes are being driven by experience working with MARS.  
MARS Data Into SSDS

Rich has completed most of his work.  Now needs to do the verification phase.  Actual entry of data into SSDS might take a bit longer (up to several months).  
MARS EOI Maintenance

Several items need to be addressed at the EOI:

1. Sea water ground check

2. Power supply maintenance

3. UPS service

MARS West Gb Link is Down

The link is still down but the East link is running without errors.  Debug efforts will be scheduled again soon.

EOI Door Sensor

Still waiting for install to be re-scheduled
Future deployments/recoveries
MOBB

Cable lay date is 6/22/2011 & 6/23/2011.

LOOKING
Recover June 29, 2011

Port 1

John Orcutt @UCSD

Sediment Events Sensor

Deploy 6/30/2011
Recover 10/25/2011
Port 3
Ken Smith

Ghost Buster
Deploy 9/29/2011

Recover 11/30/2011
Port 8

Funding not yet established.
Kang Ding – University of Minnesota
Tongji University
Recover 10/26/2011 & 10/27/2011

Port 6
Dr.  Huaiyang Zhou @Tongji University, China

ESP

Deploy April 2012
Recover 6 months later
Port 3

MARS O&M Days

11/28/2011, 11/29/2011
FOCE

Recover 2012
Port 2

BPR/Tilt instrument for MARS
Recover June 2012
Port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL
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