MARS Status March 15, 2011
Current Experiments – 3
· LOOKING on port 1

· PHOBOS on port 4

· BPR/Tilt on port 7

Issues
ONR

Still need to start gathering project information.  No information is flowing from project team.
Tongji University, China
Good to go.  Should be ready to start WNS testing 4/11/2011.  Expecting a large contingency (10 or so).
MARS West Gb Link is Down

The link is still down but the East link is running without errors.  Debug efforts will be scheduled again soon.
MARS EOI Maintenance

Several items need to be addressed at the EOI:

1. Sea water ground check

2. Power supply maintenance

3. UPS service

EOI Door Sensor

Still waiting for install to be re-scheduled
MOBB 
Deployment date unknown.  It will be done on the WF.  Need to document (verify) network setup.
ROV Trenching Tool

ROV trenching tool worked well but need to add tensioning indicator.  Need to move to DR tool sled.
Sediment Events Sensor

Testing in April, deployment in May.  Bottom mount only.  Cable length unknown.  Need questionnaire filled out.  Permitting okay.

Port Test Tool (PTT)

The PTT is being redesigned to enhance its current capabilities and add some new ones.  Changes are being driven by experience working with MARS.  Targeting March 2011 for WNS testing.  Module will be etched.
Neptune web write up on MARS 

Neptune and Wikipedia corrected.
WNS
WNS back to fully function, Rich using for testing.
MARS Data Into SSDS

Rich has completed most of his work.  Now needs to do the verification phase.  Actual entry of data into SSDS might take a bit longer (up to several months).  As it turns out, MARS is the guinea pig for the new SSDS ingest system.
MARS Lab 
Server racks moved.  Big improvement in temperature.
Future deployments/recoveries
FOCE

Deploy 4/4/2011
Recover 10/13/2011 (could be extended into 2012)
Port 2

Tongji Test
Deploy 4/20/2011 & 4/21/2011
Recover 5/16/2011 & 5/17/2011

Port 6
Dr.  Huaiyang Zhou @Tongji University, China

Sediment Events Sensor

Deploy 5/19/2011
Recover 6/30/2011

Port 8
Ken Smith

ONR

Deploy 6/20/2011

Recover 12/15/2011

Port 3

Clare Reimers – Oregon State

BPR/Tilt instrument for MARS
Recover June 28, 2011
Port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

LOOKING
Recover June 29, 2011

Port 1

John Orcutt @UCSD

Ghost Buster
Deploy 9/29/2011

Recover 11/30/2011
Port 8

Funding not yet established.
Kang Ding – University of Minnesota
ESP

Deploy 11/10/2011

Recover 2012?

MOBB

Cable lay date is unknown at this time.
MARS O&M Days

11/28/2011, 11/29/2011
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