MARS Status November 1, 2011
Current Experiments – 4
· FOCE on port 2

· SES on port 3

· MOBB on port 5

· BMFC on port 6

· BPR/Tilt on port 7

Issues
ODI Connector Failures

A second ODI connector has failed to seal all sockets when connector removed.  Previously port 4 had a single socket fail to seal.  Now port 6 has had 3 sockets fail to seal.
DCS Server failure

On Sunday, the DCS server failed.  Hp here to repair but did not have the right parts.  Will be back tomorrow.
SES

Recovered 10/12  

Redeployed 10/25 

Recover 11/8?
BMFC
Project arrived definitely not ready physically for deployment.  Inrush good but not setup for network.  Deployed 10/27/2011.
PHOBUS

Recovered 9/7/2011.  Scheduled to deploy 11/8/2011?
LOOKING

Recovered 10/26/2011.
2012 Ship Schedule

Why day for BMFC in December?
FOCE days?
MARS Data Into SSDS

Actual entry of data into SSDS might take a bit longer (up to several months).  Estimate is October 2011.  (Today must be October 32nd)
MARS EOI Maintenance

Several items need to be addressed at the EOI:

1. Sea water ground check

2. Power supply maintenance

3. UPS service

MARS West Gb Link is Down

The link is still down but the East link is running without errors.  Debug efforts will be scheduled again soon.

Future deployments/recoveries
Sediment Events Sensor

Recover 11/8/2011?
Port 3

Ken Smith

PHOBOS

Deploy 11/8/2011?
Port 4

BMFC

Deploy 11/15/2011 & 11/16/2011 for remotes
Recover 7/17/2012 & 7/18/2012
Port 6

MARS O&M Days

11/28/2011, 11/29/2011
BPR/Tilt instrument for MARS
Recover 7/16/2012
Port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

FOCE

Recover August 2012

Port 2

Ghost Buster
Deploy 10/2/2012
Recover 12/19/2012
Port 8

Kang Ding – University of Minnesota
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